# PRISM-P Problem Brief

# PRISM-P Problem Brief

SmartX Technologies

PRISM Phase: P – Problem Alignment

Project Title: AutoEdit – AI-Driven Autonomous Video Editing and Generation Engine

Purpose: The purpose of this phase is to clearly define and align on the core business problem associated with video content creation and editing, and to establish measurable success criteria. This ensures that all stakeholders have a shared understanding of the problem before moving into requirements, solution design, or implementation, thereby reducing ambiguity, rework, and misalignment.

Members- Debarati Koner, Hema Harshini Pydimarri, Kartik Surwase, Neeraja Sri Moulika Nandepu, Deepak Parmar, Lochana Gunaganti, Swathy M, Jyothsna Taneti

## 1. Problem Statement

Video production and editing remain largely manual processes. Despite the availability of advanced tools such as Adobe Premiere Pro and Final Cut Pro, users are required to perform time-intensive tasks including clip selection, trimming, sequencing, color correction, audio synchronization, and visual enhancement.

Additionally, the rise of short-form video content on platforms like Instagram and YouTube has significantly increased the demand for frequent, high-quality content production, further intensifying the workload.

Time inefficiency: Video editing consumes substantial time, delaying content delivery.

High operational cost: Hiring professional editors or agencies is expensive, particularly for individuals and small businesses.

Manual repetition: Many editing tasks are repetitive and rule-based but still require human intervention.

Scalability limitations: The current workflow does not support rapid scaling of content production.

Skill dependency: Effective use of editing tools requires technical expertise, creating a barrier for non-experts.

Who is impacted?

Content creators and influencers: Face challenges in maintaining consistent content output due to time and effort constraints.

Businesses and startups: Experience delays in marketing campaigns and reduced engagement due to slow content production cycles.

Students and individual learners: Struggle to transform ideas into polished video content due to lack of skills or resources.

Social media managers: Spend disproportionate time on editing tasks instead of focusing on strategy and audience growth.

## 2. Business Objective

The primary objective of this initiative is to streamline and automate the video post-production workflow using AI, enabling users to generate high-quality video content with minimal manual effort.

Specifically, the initiative aims to:

- Reduce manual video editing effort by 60–80%, minimizing time spent on repetitive tasks such as cutting, transitions, asset sourcing, and synchronization

- Decrease video production turnaround time from hours to minutes, enabling faster content publishing and improved responsiveness to trends

- Enable non-technical users to create professional-quality videos, eliminating the dependency on advanced editing skills or expensive tools

- Increase content production capacity by 2x–3x, allowing creators, teams, and organizations to scale their output efficiently

- Lower operational costs associated with video editing, including software, human resources, and outsourcing

- Standardize video quality and consistency across outputs using AI-driven templates and automation

- Support end-to-end automation, from script input to final video generation, especially for short-form content like reels and educational clips

## 3. Success Metrics

- Manual Effort Reduction: 
    Achieve ≥ 50% reduction in manual editing effort.

- Processing Speed:
    Generate structured videos from raw footage + script in < 5 minutes.

- Output Quality Accuracy:
    Achieve ≥ 85–90% accuracy in clip selection, sequencing, and audio sync.

## 4. Stakeholders & Decision Owner

To ensure alignment across automation, creative control, and compliance, the stakeholder ecosystem is structured into five interconnected layers:

## Stakeholder Ecosystem

### 1. Primary Users (Value Receivers)

- Content Creators, Marketing Teams, Corporate Media

- Role:

  - Consume generated outputs

  - Validate creative quality

  - Provide human-in-the-loop feedback

### 2. Product & Experience Layer (Value Orchestrators)

- CPO (Chief Product Officer) – Decision Owner

  - Owns product vision, ROI, and automation vs. control trade-offs

- AI Systems Product Manager

  - Converts user needs into AI capabilities and measurable output benchmarks

- UX/UI Designer

  - Designs transparency, override mechanisms, and feedback interfaces

### 3. AI & Technical Execution Layer

- Lead AI/ML Engineer

  - Develops core pipelines (speech-to-text, segmentation, visual generation)

- MLOps Engineer

  - Ensures scalability, low latency, and cost efficiency

- Data Engineer

  - Handles training data, asset indexing, and metadata pipelines

### 4. Governance & Compliance Layer

- Responsible AI Lead

  - Defines bias thresholds and hallucination safeguards

- Legal & Licensing Team

  - Ensures copyright compliance and usage rights

- Security Lead

  - Protects input data, model privacy, and system integrity

### 5. Growth & Commercial Layer

- Product Marketing Manager

  - Positions “AI-first editing” in target markets

- Customer Success Team

  - Captures user friction, edge cases, and feedback loops

## Decision Ownership Matrix

| Decision Area | Owner | Key Inputs |
| --- | --- | --- |
| Product Vision | CPO | PM, Marketing |
| AI Capability Scope | Lead AI Engineer + PM | UX, Data Engineering |
| Output Quality Threshold | PM + AI Governance | AI Models, User Feedback |
| Target Users | Product + Marketing | Market Insights |
| Cost vs Performance | CPO + MLOps | Finance, Infra Metrics |
| Compliance Approval | Legal + AI Governance | AI Engineering |

## 5. Current State (As-Is)

At present, video editing is mostly a manual process and depends heavily on human effort. Editors use tools like Adobe Premiere Pro, Final Cut Pro, and DaVinci Resolve to create videos from raw footage and scripts.

Manual Editing Process

Editors first go through all the raw footage and select useful clips. They then cut, trim, and arrange these clips on a timeline. Colour correction and audio syncing are also done manually.

This process takes a lot of time and effort. Also, the final output depends on the editor’s skill level, so results are not always consistent.

Asset Searching and Usage

To make videos more engaging, editors add images, videos, music, and effects. These are usually taken from platforms like Shutterstock or Getty Images.

Editors have to:

- Search for relevant content

- Check if it matches the script

- Download and insert it manually

This slows down the workflow and sometimes leads to inconsistent visuals.

No Understanding of Script Context

Current tools do not really “understand” the script. They just provide features.

So, the editor has to decide:

- Which visuals match the script

- Where to add transitions

- How to present the story

This increases the workload and makes it hard to maintain consistent quality.

Limited and Fragmented Automation

Some tools provide basic automation like auto-cutting or captions, but these are very limited and not connected with each other.

For example:

- One tool for captions

- Another for images

- Another for editing

Everything still needs to be combined manually.

Difficulty in Creating Short-Form Content

Creating reels or short videos is also a manual process. Editors must:

- Understand the script

- Find or create visuals

- Edit and format the video

This makes it difficult to produce content quickly, especially in large quantities.

## 6. Pain Points

These are the core frustrations and inefficiencies experienced by general non-technical users in the current manual video editing workflow. These pain points directly justify the need for AutoEdit.

- High Time Investment : Manual video editing requires 3–6 hours per video, involving sequential steps such as cutting, syncing, adding transitions, applying effects, and exporting. This severely limits the frequency at which non-technical users can produce and publish content.

- Steep Learning Curve of Existing Tools : Professional editing software such as Adobe Premiere Pro, DaVinci Resolve, or even CapCut demands a level of technical familiarity that general non-technical users do not possess. This creates an accessibility barrier that discourages consistent content creation.

- High Cost of Outsourcing Editing : Hiring a freelance video editor costs ₹500–₹2000 per video. For users who need to produce content regularly, this expenditure is financially unsustainable and directly limits their ability to scale content output.

- 80–90% Manual Effort with No Automation : Repetitive tasks such as subtitle generation, voiceover addition, transition insertion, and audio syncing are performed entirely by hand on every video. There is no reuse, templating, or intelligent automation in the current workflow.

- Inconsistent Output Quality : Without editing expertise, non-technical users struggle to maintain consistent visual pacing, audio balance, subtitle accuracy, and overall production quality - resulting in content that appears unprofessional and reduces audience retention.

- Low Content Publishing Frequency : The combined burden of time, cost, and skill requirements means users can produce very few videos per week. This directly impacts content reach, audience growth, and marketing effectiveness.

- Multi-Language Content Barrier : Non-technical users targeting diverse or regional audiences are unable to easily generate subtitled or AI-voiced content in multiple languages, restricting the accessibility and reach of their content.

- Dependency on Multiple Disconnected Tools : The current workflow requires users to juggle multiple tools - CapCut for cutting, Premiere Pro for effects, separate subtitle editors, etc. - with no unified intelligent system to manage the end-to-end editing pipeline.

## 7. Constraints & Non-Negotiables

The following constraints define the boundaries within which the solution must operate:

### Time

- The project must be completed within a fixed academic timeline, limiting the scope of features and level of system refinement.

- Development, testing, and deployment phases must be aligned with submission deadlines.

### Budget

- The project operates under a limited budget, restricting access to premium APIs, high-cost AI models, and large-scale cloud infrastructure.

- Preference must be given to open-source tools and cost-effective solutions.

### Compliance

- All media assets (images, audio, video clips) must adhere to copyright and licensing regulations.

- AI-generated or sourced content must avoid plagiarism and unauthorized usage.

- User data (if any) must be handled in accordance with basic data privacy principles.

### Technology

- The system is dependent on AI/ML models, which require sufficient computational resources and may introduce performance limitations.

- Model accuracy, latency, and scalability are constrained by available hardware and APIs.

### Integration Limitations

- The system may rely on third-party APIs for asset sourcing and content generation, which can introduce:

  - Rate limits

  - Latency issues

  - Dependency risks

- Compatibility challenges may arise when integrating multiple tools, frameworks, or services.

## 8. Assumptions

These are the factors we are treating as true to move forward. If any of these change, the  project’s success is at risk.

- API Continuity: We assume that the selected AI video and audio APIs (e.g., OpenAI, Runway, or ElevenLabs) will maintain their current "Free Tier" or "Academic" pricing and rate limits throughout the semester.

- Asset Accessibility: We assume that a sufficient library of royalty-free B-roll and background music is accessible via open APIs (like Pexels or Pixabay) to satisfy the "Autonomous Generation" requirement.

- User Input Quality: We assume the end-user will provide raw footage with at least 720p resolution and clear audio, as the AI’s editing quality is partially dependent on input quality.

- Browser Compatibility: We assume the web application will be optimized primarily for modern Chromium-based browsers (Chrome/Edge), given the heavy computational load of video rendering.

- Compute Availability: We assume that the team’s local hardware or allocated cloud credits are sufficient to perform the model inference and video encoding without exceeding the "limited budget" constraint.

## 9. Risks

- AI Quality Risk: Incorrect edits (bad cuts, wrong clips, poor transitions)

- Performance Risk: Slow processing or system failure with large videos / high load.

- User Adoption Risk: Low trust in automation; users prefer tools like Adobe Premiere Pro or Final Cut Pro.

## 10. Out of Scope

The following items are explicitly excluded from the current phase of AutoEdit to maintain feasibility within the defined time, budget, and technical constraints. Any requests falling under these areas will not be addressed in the current project cycle.

- Live / Real-Time Video Streaming : AutoEdit is designed exclusively for processing pre-recorded video files. Live streaming, real-time broadcasting, and live editing capabilities are not included in this project.

- Mobile Application Development : The solution will be delivered as a web application only. Native mobile applications for Android or iOS platforms are not part of the current scope.

- Advanced Color Grading & Cinematic Post-Production : Professional-level color correction, LUT (Look-Up Table) application, HDR processing, and cinema-grade post-production tools are beyond the project's target user base and budget constraints.

- Direct Social Media Publishing Integration : AutoEdit will not integrate with platforms such as YouTube, Instagram, or TikTok for direct video upload, scheduling, or performance analytics.

- Custom AI Model Training : No proprietary AI or ML models will be designed or trained from scratch. The system will rely on pre-trained models and third-party APIs in alignment with the budget constraint.

- User Account Management & Persistent Cloud Storage : Full-scale user authentication systems, personal video libraries, and long-term cloud storage of user files are not included in the current version of the application.

- Video Analytics & Audience Performance Tracking : Features such as viewer engagement metrics, watch-time analysis, or content performance dashboards fall outside the scope of this project phase.

- Offline / Desktop Application Deployment : AutoEdit will not be packaged or distributed as an offline desktop software. All functionality will be accessed through a web browser, as defined in the project type.

## 11. Open Questions

These are the critical "unknowns" that must be answered during the PRISM-R (Requirements) phase to prevent design dead-ends.

- Technical Threshold: What is the maximum file size and duration (e.g., 60 seconds vs. 10 minutes) that the engine can process before hitting timeout or memory errors?

ANS. There is no fixed limit coded in the app; how much you can handle depends on your machine, network, and AIModel (e.g. very large or long files may still fail on upload, memory, or transcription).

- Feature Priority: Should the engine focus on "Text-to-Video" (generating clips from scratch) or "Raw-to-Polished" (editing existing footage)?
Ans.Main focus: editing real footage you upload. Text-to-video is extra / future capability; users can still add specific clips (e.g. stock or imports) where they want.

- AI Ethics: Do we need to implement a "Digital Watermark" or metadata tag to identify the output as AI-generated to comply with SmartX Technologies' ethical standards?
Ans. Currently do not add a digital watermark or an “AI-made” tag on export; we’ll add that only if the client requires it later.

- Integration: Which specific "Gold Prompt" structure will be used to translate user intent into video editing commands (e.g., cutting, adding subtitles, and transitions)?

Ans. Users type plain English; the backend sends transcript, clip list, and chat history to a ChatGPT-style model, which must return JSON with clip start/end times (and external markers so stock/imported clips stay correct).

- User Feedback Loop: After the "Autonomous" edit is complete, what level of manual "Negotiable" changes will the user be allowed to make to the final render?
Ans. Users can undo, cut, delete, reorder, rename, insert clips, add audio/stock, and export. AI suggests edits, but people keep full control of the final render.

## 12. Approval

Decision Owner Approval:

Name:

Signature / Approval:

Date:

## 13. AI Gold Prompt Mapping

### 13.1 Approved AI Tool(s)

- Primary: ChatGPT

- Secondary: Claude / Gemini (optional)

The AutoEdit system makes use of multiple AI tools and models to handle different parts of the video creation process. Instead of relying on a single tool, the system combines specialized tools for better results.

- Language Processing:
 Used for understanding scripts and breaking them into meaningful scenes (e.g., ChatGPT)

- Image Generation:
 Used to create visuals when suitable assets are not available (e.g., DALL·E)

- Video Editing & Processing:
 Handles cutting, transitions, and rendering (e.g., FFmpeg)

- Speech & Audio Processing:
 Used for voiceovers and audio enhancement (e.g., Google Text-to-Speech)

- Asset Sourcing APIs:
 Used to fetch stock images, videos, and audio (e.g., Shutterstock API)

These tools work together as a pipeline to automate different stages of video production.

### 13.2 Gold Prompt – PRISM-P

#### ROLE:

You are a Senior Business Analyst and Product Strategist at SmartX Technologies.

#### OBJECTIVE:

Clarify the real business problem in video content creation and editing workflows, and define measurable success criteria before proceeding to requirements or solution design.

#### CONTEXT:

- Company: SmartX Technologies

- Project type: Web Application

- Business domain : AI-driven video editing and content generation

Stakeholders:Content creators, digital marketing teams, product team, AI/ML engineers, and end users

- Known constraints:Limited time (academic deadline), budget constraints, dependency on AI models and APIs, and compliance with media copyright regulations

Urgency:High (academic submission and evaluation timelines)

#### INPUTS:

-Initial problem description:Manual video editing is time-consuming, costly, and requires technical expertise, limiting scalability and accessibility for content creation.

-Any metrics:These are quantitative values.

Examples for this project:

- Average time to edit 1 video = 3–6 hours

- Cost of hiring editor = ₹500–₹2000 per video

- Videos produced per week = low due to time constraints

- % of manual effort = 80–90%

These make your problem measurable and strong.

Tickets:Used in companies like bug reports or feature requests.

In this case :

Users requesting:

  - “Faster editing tools needed”

  - “Auto subtitle and transitions required”

  - “Reduce manual editing effort”

Shows real demand or pain.

User feedback:What users say about the current system.

Examples:

- “Editing videos takes too much time”

- “I don’t know how to use complex tools”

- “Hiring editors is expensive”

- “I can’t post content regularly”

Shows real-world frustration.

Operational data:How the current process performs.

Examples:

- Manual editing workflow involves:

Cutting → syncing → effects → export

- Requires multiple tools (CapCut, Premiere Pro)

- Delays in content publishing

- Low scalability (can’t produce many videos)

Shows how the system currently works inefficiently.

#### INSTRUCTIONS:

The following guidelines must be strictly followed while drafting the PRISM-P Problem Brief:

- Begin by asking relevant clarifying questions to better understand the problem context before structuring the response.

- Do not propose any solutions, system design, or architecture at this stage. The focus must remain solely on problem definition.

- Clearly identify and document all assumptions, unknowns, and uncertainties associated with the problem.

- Define measurable success metrics, ensuring they are quantifiable and aligned with business outcomes.

#### OUTPUT FORMAT:

The PRISM-P Problem Brief must be structured using the following sections:

### 1. Clarifying Questions

Provide a comprehensive list of questions aimed at refining the understanding of the problem, stakeholders, constraints, and expectations.

### 2. Problem Statement

Present a clear and concise articulation of the problem, addressing:

- The current state (what is happening)

- The underlying issues (why it is a problem)

- The affected stakeholders and the nature of the impact

### 3. Business Objective

### Define the primary objective of the initiative. The objective must be specific, measurable, and aligned with tangible business outcomes such as efficiency improvement, cost reduction, or productivity enhancement.

### 4. Success Metrics

Establish criteria for evaluating success through:

- Leading Indicators (early performance signals)

- Lagging Indicators (final measurable outcomes)

All metrics must be clearly defined, quantifiable, and directly linked to the business objective.

### 5. Assumptions & Risks

Document the following:

- Key assumptions that require validation during subsequent phases

- Potential risks and their implications if the problem is inadequately addressed or incorrectly defined

#### QUALITY CHECK:

Prior to finalization, the PRISM-P Problem Brief must be evaluated against the following criteria:

- The problem is clearly and comprehensively articulated, with well-defined context and impact

- The success metrics are specific, measurable, and aligned with the stated objectives

- A single decision owner is explicitly identified, ensuring accountability for approval and progression

### 13.3 Evidence for PRISM Gate (M0 → M1)

The core challenge in generative media is that raw AI output (M0) is inherently volatile—prone to hallucinations, brand-safety risks, and contextual errors. The PRISM Gate is the deterministic validation layer that transforms unverified M0 assets into validated, high-fidelity outputs (M1).

#### The Scientific Foundation

Our architecture abstracts the unpredictability of generative models using proven, research-backed methodologies:

- Hallucination Control & Alignment: LLMs frequently generate plausible but incorrect data (Ji et al., 2023). To counter this, PRISM employs multimodal alignment scoring (e.g., CLIP) to enforce strict semantic consistency between the script and the visual output (Radford et al., 2021).

- Pipeline Modularity: Decoupling generation from validation reduces technical debt and system failure rates (Sculley et al., 2015). PRISM Gate acts as an independent, modular checkpoint.

- Cost & Compute Optimization: Pure generative pipelines are slow and expensive. PRISM utilizes a hybrid retrieval-first model, which industry data proves is up to 70% more cost-effective than default generation.

- Human-in-the-Loop (HITL) Trust: AI tools that expose confidence scores and allow user overrides drive significantly higher adoption and commercial trust (Amershi et al., 2019).

#### The PRISM Gate Decision Framework

How an asset moves from M0 to M1.

Phase 1: Ingestion (M0)

- The raw generated visual or retrieved stock asset enters the validation queue.

Phase 2: Automated Multi-Model Filtering Every asset is autonomously scored across four strict vectors:

- Semantic Alignment: Does the visual strictly match the script's intent? (Powered by embedding similarity)

- Context Consistency: Does the asset match the overall tone and style of the project?

- Safety & Compliance: Does it pass NSFW filters and copyright/brand-safety checks?

- Quality Assurance: Does it meet minimum resolution, realism, and clarity thresholds?

Phase 3: The Routing Engine The asset's combined metrics generate a Confidence Score, triggering an automated routing decision:

IF Score > Threshold → Accept (Promoted to M1)

ELSE IF Retries < Limit → Regenerate

ELSE → Fallback (Deploy reliable stock asset)

Phase 4: Human-in-the-Loop Override The user remains the ultimate arbiter. They are empowered to seamlessly review M1 assets and execute targeted overrides—replacing, regenerating, or approving specific segments without recalculating the entire project.

# PRISM-R PRD-Lite

# PRISM-R PRD-Lite

SmartX Technologies

PRISM Phase: R – Requirements Freeze

Purpose: The purpose of the PRISM-R phase is to convert the defined problem into clear, structured, and testable requirements for the AutoEdit system.
It ensures all stakeholders have a shared understanding of what the system must achieve.This document serves as a foundation for development, testing, and validation.

Members- Debarati Koner, Lochana Gunaganti, Kartik Surwase, Deepak Parmar, Neeraja Sri Moulika Nandepu,  Swathy M, Jyothsna Taneti, Hema Harshini Pydimarri

## 1. Background & Context

The Problem Brief highlights that video production and editing are still predominantly manual, time-intensive, and skill-dependent processes. Even with advanced tools like Adobe Premiere Pro and Final Cut Pro, users must handle repetitive and labor-heavy tasks such as clip selection, trimming, sequencing, color correction, audio synchronization, and visual enhancement. On average, this can take 3–6 hours per video, creating inefficiencies in content workflows.

With the rapid rise of short-form content on platforms like Instagram and YouTube, the demand for fast, consistent, and high-quality video production has significantly increased. However, current solutions offer only fragmented automation, making it difficult - especially for non-technical users - to produce polished content efficiently.

This leads to several key challenges: high operational costs due to reliance on professional editors, time inefficiency that delays content delivery, repetitive manual effort for rule-based tasks, limited scalability in content production, and strong dependency on technical skills.

These challenges impact a wide range of users. Content creators and influencers struggle to maintain consistent posting schedules, businesses and startups face delays in marketing campaigns, students and learners find it difficult to convert ideas into quality videos, and social media managers spend excessive time on editing instead of focusing on growth and strategy.

Therefore, there is a clear and urgent need for an AI-driven system that can automate repetitive editing tasks, reduce manual effort, accelerate production timelines, and enable scalable, high-quality content creation for users across different domains.

## 2. In-Scope

The following features, workflows, and system capabilities are explicitly included in the current phase of the AutoEdit system:

## Core Features

### 1. Automated Video Editing (Raw-to-Polished)

- The system will process user-uploaded raw video footage (≥720p) and a text-based script

- Automatically perform:

  - Clip selection

  - Trimming and sequencing

  - Basic transitions

  - Audio synchronization

### 2. Script Understanding & Scene Segmentation

- The system will:

  - Parse input scripts

  - Break scripts into logical scenes

  - Identify keywords and context

- This will drive automated editing decisions

### 3. Subtitle Generation & Synchronization

- Automatic subtitle generation from audio/script

- Synchronization of subtitles with video timeline

### 4. Audio Processing

- Audio normalization

- Syncing voice/audio with video clips

- Basic background audio integration

### 5. AI-Based Asset Sourcing (Fallback Mechanism)

- When user footage is insufficient:

  - System will fetch relevant images/videos/music via APIs (e.g., Pexels/Pixabay)

- Assets will be selected based on script context and semantic relevance

### 6. Autonomous Short Form Video Creation(reels/shorts)

### The system will process user-uploaded raw video footage (≥720p) and a text-based script.
 Automatically perform:

### Clip selection

### Trimming and sequencing

### Basic transitions

### Audio synchronization

### 7.Draft Video Generation (Time-Bound)

- System will generate a structured draft:

  - Within < 5 minutes (target)

  - Based on editing pipeline and PRISM Gate validation

### 8. PRISM Gate Validation (M0 → M1)

- Output will be validated using:

  - Semantic alignment

  - Context consistency

  - Safety/compliance checks

  - Quality thresholds

### 9. Human-in-the-Loop (HITL) Editing

- Users will be able to:

  - Modify specific segments

  - Replace clips or assets

  - Reorder scenes

  - Undo/redo actions

- Editing will be partial (segment-level), not full reprocessing

### 10. Export Functionality

- Final output:

  - Downloadable video (MP4 format)

- Export after user approval

## Workflow Scope

- Input → Processing → Draft → Validation → User Edit → Final Output

- Supports:

  - Single video processing

  - Short-form content (reels, shorts)

## User Roles in Scope

- Individual creators (primary users)

- Marketing teams (content scaling)

- Product/internal stakeholders (monitoring output quality)

## 3. Out-of-Scope

The following features are explicitly excluded to maintain feasibility, prevent scope creep, and align with constraints:

## Advanced & High-Complexity Features

### 1. Real-Time / Live Video Processing

- No support for:

  - Live streaming

  - Real-time editing

  - Instant broadcast rendering

### 2. Mobile Application Development

- No Android/iOS native apps

- System will remain web-based only

### 3. High-End Cinematic Editing

- Not included:

  - Advanced color grading (LUTs, HDR)

  - Cinematic effects/VFX

  - Multi-layer compositing

### 4. Custom AI Model Training

- No:

  - Training of proprietary ML models

  - Dataset creation pipelines

- Only pre-trained models / APIs will be used

### 5. Full Autonomous AI Video Generation (Level 3)

- Complete “text-to-video without footage” automation is:

  - Not fully implemented in this phase

  - Limited to partial asset generation only

### 6. Social Media Platform Integration

- No direct integration with:

  - YouTube

  - Instagram

  - TikTok

- No auto-publishing or analytics

### 7. User Account & Cloud Storage Systems

- No:

  - Authentication system

  - User profiles

  - Persistent cloud storage

### 8. Video Analytics & Performance Tracking

- No:

  - Engagement metrics

  - Watch-time analysis

  - Content performance dashboards

### 9. Offline / Desktop Software

- No:

  - Standalone desktop application

- Entire system operates via browser-based interface

### 10. Ultra-High Resolution Processing (4K+)

- System will not support:

  - 4K or higher resolution processing

- Limited to ≥720p inputs

## 4. User Personas / Actors

| Actor | Type | Primary Goal | Key Interaction |
| --- | --- | --- | --- |
| Individual Creator | Primary | Maintain consistent output despite time/skill constraints. | Uploads raw 720p+ footage and scripts ; reviews AI-generated drafts. |
| Marketing Team | Primary | Scale content production 2x-3x for campaigns. | Inputs campaign briefs; manages batch exports; ensures branding consistency. |
| SmartX AI Engine | System | Automated, context-aware media processing. | Executes script parsing, clip synchronization, and automated rendering. |
| Compliance Lead | Internal | Ensure brand safety and copyright adherence. | Sets bias thresholds and validates legal/licensing usage rights. |
| Product Manager | Internal | Align AI capabilities with user benchmarks. | Monitors success metrics like "Processing Speed" and "Manual Effort Reduction". |

## 5. User Journeys / Use Cases

### UC-01: Autonomous "Raw-to-Polished" Generation (Happy Path)

- Context: User has raw footage and a script but lacks the 3–6 hours required for manual editing.

- Workflow:

  - Ingestion: User uploads 720p+ footage and a text script.

  - Contextual Analysis: AI Engine uses NLP to break the script into scenes and identify visual intent.

  - Automated Assembly: System performs "Auto-Edit" (cutting, syncing audio, and adding transitions).

  - M1 Promotion: System runs "Multi-Model Filtering" to ensure the visual matches the script's intent.

  - Delivery: User receives a structured video draft in < 5 minutes.

### UC-02: Human-in-the-Loop (HITL) Refinement (Alternative Path)

- Context: The AI-generated draft requires specific creative adjustments.

- Workflow:

  - Review: User identifies segments requiring change (e.g., "Change background music").

  - Granular Edit: User executes targeted overrides (undo, reorder, or insert new clips) without re-rendering the entire project.

  - Finalization: User approves the final version; system renders the export.

### UC-03: Quality Recovery & Asset Sourcing (Exception Path)

- Context: Uploaded footage is insufficient or the AI confidence score is low.

- Workflow:

  - Detection: System identifies a "Semantic Alignment" gap between script and available footage.

  - Automatic Fallback: System triggers APIs (e.g., Pexels/Pixabay) to source relevant royalty-free B-roll.

  - User Prompt: If no asset is found, the user is prompted to provide clarifying input or additional media.

## 6. Functional Requirements

Each requirement is clear, testable, and uniquely identified (FR-ID).

### FR-01: User Input Upload

The system shall allow users to upload:

- Video files (minimum 720p resolution)

- Script input (text format)

### FR-02: Input Validation

The system shall validate:

- File format (MP4, MOV)

- Minimum resolution (≥720p)

- Non-empty script input

### FR-03: Script Analysis

The system shall:

- Parse the script

- Divide it into logical scenes

- Identify context and keywords

### FR-04: Automated Clip Selection

The system shall:

- Analyze uploaded footage

- Select relevant clips based on script context

### FR-05: Video Editing Automation

The system shall:

- Trim clips

- Sequence clips in logical order

- Apply basic transitions

### FR-06: Subtitle Generation

The system shall:

- Generate subtitles automatically

- Synchronize subtitles with audio

### FR-07: Audio Processing

The system shall:

- Synchronize audio with video

- Normalize audio levels

### FR-08: Asset Sourcing

The system shall:

- Fetch relevant images/videos/music using external APIs

- Match assets with script context

### FR-09: Video Generation

The system shall:

- Generate a structured video draft within 5 minutes

### FR-10: Quality Validation (PRISM Gate)

The system shall:

- Validate output based on:

  - Semantic alignment

  - Content safety

  - Output quality

### FR-11: Human-in-the-Loop Editing

The system shall allow users to:

- Modify specific segments

- Replace clips or assets

- Reorder video sections

### FR-12: Export Video

The system shall:

- Export the final video in MP4 format

## 7. Acceptance Criteria (Testable)

Each requirement is testable.

### FR-01: Upload Input

Given the user has a video file and script
When the user uploads the inputs
Then the system accepts valid video (≥720p) and script successfully

### FR-02: Input Validation

Given the user uploads input files
When the system validates the inputs
Then only supported formats and valid scripts are accepted

### FR-03: Script Analysis

Given a valid script is provided
When the system processes the script
Then the script is divided into meaningful scenes with context identified

### FR-04: Clip Selection

Given video footage and script are uploaded
When the system performs analysis
Then relevant clips are selected based on script context

### FR-05: Video Editing

Given selected clips are available
When the system performs editing
Then clips are trimmed, sequenced, and transitions are applied

### FR-06: Subtitles

Given the video contains audio
When subtitle generation is triggered
Then subtitles are generated and synchronized with the audio

### FR-07: Audio Processing

Given the video contains audio
When the system processes audio
Then audio is synchronized and volume is normalized

### FR-08: Asset Sourcing

Given insufficient visual content in footage
When the system searches for assets
Then relevant assets are fetched from external APIs

### FR-09: Video Generation

Given valid input is provided
When the system processes the data
Then a video is generated within 5 minutes

### FR-10: Quality Validation

Given a generated video draft
When validation is performed
Then the output meets semantic, safety, and quality thresholds

### FR-11: HITL Editing

A video is generated
When the user edits specific segments
Then only selected segments are updated without full re-render

### FR-12: Export

Given the final video is approved
When the user exports the video
Then the system provides a downloadable MP4 file

## 8. Edge Cases & Negative Scenarios

The following are non-happy-path scenarios where the system may not behave as expected. These cases are important to ensure the system can handle errors gracefully.

### 1. Invalid or Incomplete Script Input

- Script is too short, unclear, or missing key details

- Input format is incorrect

Result: AI may generate irrelevant or incomplete video output

### 2. Poor Quality or Missing Footage

- Uploaded video is low resolution, corrupted, or empty

- Required footage is not provided

Result: Final output quality is reduced or processing fails

### 3. Asset Unavailability

- Required images, videos, or audio are not found via APIs

- No suitable assets match the script

Result: System may generate unrelated visuals or fallback content

### 4. AI Misinterpretation

- AI incorrectly understands the script context

- Wrong scene segmentation or sequencing

Result: Video does not match intended message

### 5. AI Generation Failure

- Image/video generation fails or produces unrealistic content

Result: Delays or need for regeneration

### 6. API or Service Failure

- External services (AI models, asset APIs) are unavailable

Result: Processing is interrupted or incomplete

### 7. Performance Delays

- Large files or heavy processing load

Result: Increased processing time or system lag

### 8. User Input Conflicts

- Conflicting inputs (e.g., short duration with long script)

- Incorrect format or settings

Result: Output may not meet user expectations

### 9. Copyright or Safety Violations

- Generated or sourced content violates copyright or policies

Result: Content must be rejected or replaced

## 9. Non-Functional Requirements (NFRs)

These define how well the system should perform under different conditions.

### 1. Performance

- System should generate short videos within a few minutes

- Should handle multiple user requests efficiently

### 2. Security

- User data and uploaded content must be protected

- Authentication and access control should be implemented

### 3. Availability

- System should be available with minimal downtime

- Should handle failures without crashing

### 4. Scalability

- Should support increasing users and workload

- Must handle growth in data and processing demands

### 5. Observability

- System should track logs, errors, and performance metrics

- Should allow monitoring and debugging of issues

### 6. Compliance

- Must follow copyright laws and media usage policies

- Ensure generated content is safe and appropriate

## 10. Data & Integration Requirements

## Data Inputs:

- Raw video files (MP4, MOV, etc.) uploaded by users

- User-provided scripts or captions for video editing.

- Audio tracks (voiceovers, background music)

## Data Outputs:

- Edited video files (final structured output)

- Generated captions/subtitles

- Scene segmentation and clip sequences

- Logs and analytics (processing time, user activity, error logs)

Integration Requirements:

- Use Remotion for generating and rendering videos

- Use ChatGPT to modify the transcript (add, delete, or refine content) based on user requests.

- Use wav2vec 2.0 (open-source speech-to-text model) for converting video into transcripts.

- Use Pixabay and Freesound for images, videos, and audio assets

## 11. Assumptions & Risks

## Assumptions:

- Users will provide clear and usable input data (video + script)

- AI models will achieve acceptable accuracy (≥ 85%) for editing tasks

- Users prefer automation over manual editing for efficiency

## Risks:

- AI output may be inaccurate, leading to poor video quality

- High processing time or system latency for large video files

## 12. Open Questions

Q1:How does the system handle rejection of an AI-generated clip by a Compliance Officer?

Ans. We only use licensed stock from official APIs and AI clips from providers whose terms we follow. We do not scrape random internet media. If compliance still flags a clip (safety, misleading content, or IP that looks like a real brand/person), we remove or replace it, log the reason, and block final export until that segment is fixed.

Q2: What is the maximum supported video file size and duration?

Ans. Supports defined formats (e.g. MP4/MOV/.etc);File size and duration limits depend on tested system capacity(how much your system can handle) and are enforced with clear errors when exceeded.

Q3: How should the system behave if draft generation exceeds 5 minutes?
Ans. 5 minutes is a target, not a Hard limit . Processing continues even if it exceeds 5 minutes . The UI should show progress / elapsed time, set expectations (“may take longer for large files”), and optionally offer cancel functionality.

Q4: What fallback strategy is used if asset APIs (Pexels/Pixabay) fail?

Ans.Use a secondary provider (e.g. if Pixabay fails, try Pexels or vice versa) with the same license policy.  If that fails too, continue with the user’s own video, warn them, and ask them to add clips or try again later.

Q5: What is the retry mechanism for AI/API failures?
Ans. Retry a few times (e.g. 2–3) for flaky/network/rate-limit issues, wait a bit between tries. If it still fails, show a clear error and a Retry button.

Q6: How is copyright validation enforced for sourced assets?

Ans. We only use licensed stock from official APIs and AI clips from providers whose terms we follow—we do not scrape random internet media. If compliance still flags a clip (safety, misleading content, or IP that looks like a real brand/person), we remove or replace it, log the reason, and block final export until that segment is fixed.

## 13. Definition of Done (DoD)

The AutoEdit PRISM-R phase is considered complete when all the following conditions are met:

### 1. Functional Completeness

- All Functional Requirements (FR-01 to FR-12) are:

  - Fully implemented

  - Integrated into the workflow pipeline

- End-to-end flow works:

 Upload → Processing → Draft → Validation → Edit → Export

### 2. Acceptance Criteria Validation

- 100% of Gherkin test cases are:

  - Executed

  - Passed successfully

- No critical or high-priority defects remain

### 3. Performance Benchmarks Met

- Draft video generation time:

  - ≤ 5 minutes for short-form content

- System handles:

  - Multiple concurrent users without failure

- No major latency spikes under expected load

### 4. AI Quality Thresholds Achieved

- Clip selection accuracy ≥ 85%

- Audio synchronization accuracy ≥ 85%

- Subtitle alignment accuracy meets defined threshold

- PRISM Gate validation passes:

  - Semantic alignment

  - Context consistency

  - Safety/compliance

### 5. Human-in-the-Loop Functionality Verified

- Users can:

  - Edit specific segments

  - Replace assets

  - Reorder scenes

- Edits are:

  - Applied without full reprocessing

  - Reflected correctly in final output

### 6. Error Handling & Edge Case Coverage

- All identified edge cases are:

  - Handled gracefully

  - Do not crash the system

- System provides:

  - Meaningful error messages

  - Recovery options (retry, fallback)

### 7. Integration Validation

- External integrations are functional:

  - Asset APIs (Pixabay/Pexels)

  - Speech-to-text (wav2vec 2.0)

  - Video rendering (Remotion)

- Failures are handled with fallback mechanisms

### 8. Security & Compliance Readiness

- Uploaded content is:

  - Securely processed

  - Not exposed to unauthorized access

- All generated/sourced content:

  - Complies with copyright policies

### 9. Export Validation

- Final output:

  - Successfully downloadable

  - In MP4 format

  - Matches approved draft

### 10. Documentation & Sign-Off

- PRD-Lite document:

  - Fully completed (all 15 sections)

- Open questions:

  - Either resolved OR assigned with owners

- Final approval:

  - Signed by Decision Owner (Section 14)

## 14. Approval & Freeze

Decision Owner Approval:

Name:

Signature / Approval:

Date:

## 15. AI Gold Prompt Mapping

This section defines the approved AI prompt structure to be used when drafting, expanding, or refining this PRD-Lite. Free-form prompting is not allowed for PRISM-R artifacts to ensure consistency and prevent hallucinations.

### 15.1 Approved AI Tool(s)

- Primary: ChatGPT

- Secondary: Gemini Code Assist (For technical feasibility validation only)

### 15.2 Gold Prompt – PRISM-R

ROLE:

You are acting as a Product Owner and QA Lead at SmartX Technologies.

OBJECTIVE:

Convert the approved PRISM-P Problem Brief into a PRISM-R PRD-Lite with structured, testable requirements for the AutoEdit system.

CONTEXT:

Company: SmartX Technologies

Project: AutoEdit (AI-Driven Autonomous Video Editing Engine)

Core Goal: Reduce manual editing effort by 60-80% and generate video drafts in < 5 minutes.

Constraints: Academic timeline, limited budget, and reliance on open-source APIs (Pexels/Pixabay).

INPUTS:

Problem Brief: Manual editing takes 3-6 hours; 80-90% effort is repetitive.

User Journeys:

- UC-01: Autonomous Raw-to-Polished (720p+ footage + script).

- UC-02: Human-in-the-Loop (HITL) granular overrides.

- UC-03: Quality Recovery (Fallback to stock assets via API).

Success Metrics: ≥ 85-90% accuracy in clip selection and audio sync.

INSTRUCTIONS:

- Do NOT propose underlying architectural solutions,tech stacks, or UI designs.

- Write functional requirements with unique IDs (e.g., FR-13, FR-14).

- Generate strict Gherkin-style (Given/When/Then) acceptance criteria for each requirement.

- Identify specific edge cases, assumptions, risks, and open questions related to video processing and AI confidence thresholds.

OUTPUT FORMAT:

- n-Scope / Out-of-Scope (Must exclude 4K, Mobile Apps, and Live Streaming).

- Functional Requirements (Clear and uniquely identified).

- Acceptance Criteria (Gherkin) (Testable scenarios).

- Non-Functional Requirements (Performance, Security, Compliance).

- Edge Cases & Negative Scenarios.

QUALITY CHECK:

- Is every requirement testable?

- Are there any TBDs?

- Are NFRs explicitly stated or consciously deferred?

### 15.3 Evidence for PRISM Gate (M1 → M2)

To pass the Requirements Freeze gate and move into development, the following must be verified:

- Completed PRISM-R PRD-Lite: All 15 sections populated and aligned with the Gold Prompt output.

- Acceptance Criteria Present: 100% of Functional Requirements (FR-01 to FR-12) must have Gherkin-style test cases.

- Decision Owner Sign-off: Section 14 must be signed by the CPO/Project Lead.

- Open Questions Tracked: All unresolved items (e.g., maximum file size, digital watermarking) must be assigned to a specific team member for resolution.

# PRISM-I Solution Options Matrix

# PRISM-I Solution Options Matrix

SmartX Technologies

PRISM Phase: I – Intentional Solutioning

Purpose: Explore multiple viable solution approaches and deliberately select the best option

based on tradeoffs, risks, and alignment with business and non-functional requirements.

Members- Debarati Koner,Hema Harshini Pydimarri, Kartik Surwase, Neeraja Sri Moulika Nandepu, Deepak Parmar, Lochana Gunaganti, Jyothsna Taneti

## 1. Problem Recap

### Problem Statement

Manual video editing is time-consuming (3–6 hours per video), costly, and highly dependent on technical expertise, limiting scalability and accessibility for content creators and businesses.

### Key Success Metrics

- Manual Effort Reduction: ≥ 60–80% reduction in editing effort

- Processing Time: Video generation within < 5 minutes, reel generation within 2-4 minutes

- Output Quality: ≥ 85–90% accuracy in clip selection, sequencing, and audio synchronization

- Content Scalability: 2x–3x increase in content production capacity

- Cost Efficiency: $0 budget utilizing free-tier infrastructure and open-source models

## 2. Constraints & Non-Negotiables

### Time / Budget

- The project must be completed within a fixed academic timeline, limiting scope and iteration cycles.

- Operates under a limited budget, restricting:

  - Use of premium AI APIs

  - High-compute infrastructure

- Preference for:

  - Open-source tools

  - Free-tier academic platforms (Google Colab)

### Technology / Architecture

- The system must rely on:

  - Pre-trained AI models and third-party APIs (no custom model training)

- Performance is constrained by:

  - Available compute resources

  - API latency and rate limits

- Integration dependencies include:

  - Asset APIs (e.g., stock media sources)

  - AI services for NLP, speech, and video processing

- The solution must be web-based only (no mobile or desktop apps)

### Compliance / Security

- All media assets must comply with:

  - Copyright and licensing regulations

- AI-generated or sourced content must:

  - Avoid plagiarism

  - Meet brand safety and ethical AI standards

- User data must:

  - Follow basic data privacy and security principles

- System must include safeguards for:

  - Unsafe or inappropriate content

  - Misleading or non-compliant outputs

### Backward Compatibility

- The system must:

  - Support standard video formats (e.g., MP4, MOV)

  - Work with ≥720p input quality as baseline

- Should integrate smoothly with:

  - Existing user workflows (script + raw footage input)

- Must ensure:

  - No disruption to core functionality when extending features

  - Compatibility with commonly used browsers (especially Chromium-based)

# 3. Evaluation Criteria

To ensure a structured and objective comparison of solution options for the AutoEdit system, the following evaluation criteria will be used:

### 1. Functional Fit

- Degree to which the solution satisfies core requirements such as:

  - Automated clip selection, trimming, and sequencing

  - Script understanding and scene segmentation

  - Subtitle generation and synchronization

  - Human-in-the-loop editing capabilities

### 2. Non-Functional Requirement (NFR) Alignment

- Ability to meet system quality attributes:

  - Performance (video generation within < 5 minutes)

  - Scalability (handling multiple users/workloads)

  - Reliability and availability

  - Security and compliance (copyright-safe assets, data protection)

### 3. Complexity

- Technical complexity of implementation:

  - Integration of multiple AI models/APIs

  - Workflow orchestration (script → edit → validation → output)

  - Dependency on third-party services

- Includes development effort, system design difficulty, and maintainability

### 4. Time to Deliver

- Estimated time required to:

  - Develop core features

  - Integrate AI services

  - Test and deploy within academic deadlines

- Must align with strict timeline constraints defined in the project

### 5. Cost

- Overall cost implications:

  - API usage (AI models, asset sourcing)

  - Infrastructure (compute, storage, rendering)

  - Development and maintenance effort

- Preference for low-cost or open-source solutions due to budget constraints

### 6. Operational Risk

- Risks associated with real-world usage:

  - AI inaccuracies (wrong clip selection, poor synchronization)

  - API failures or rate limits

  - Performance bottlenecks for large video inputs

  - Compliance risks (copyright violations, unsafe content)

# 4. Solution Options Overview

The following solution approaches have been identified to address the AutoEdit problem. A minimum of three options are considered, including a minimal-change approach.

## Option 1: Minimal-Change Approach (Enhanced Manual Workflow)

Description:
 Enhance the current manual editing workflow by integrating basic automation tools (e.g., auto-subtitles, basic trimming tools) without full AI-driven orchestration.

Key Characteristics:

- Uses existing tools like traditional editors + plugins

- Limited automation (captions, templates)

- Human-driven editing remains dominantwww

Pros:

- Low implementation complexity

- Minimal cost

- Faster initial deployment

Cons:

- Does not significantly reduce manual effort (still ~60–80%)

- Limited scalability

- Does not fully solve core problem of automation

## Option 2: AI-Assisted Editing (Semi-Automated System)

Description:
 A hybrid system where AI assists in key tasks (clip suggestions, subtitles, asset recommendations), but final control remains with the user.

Key Characteristics:

- AI supports:

  - Script analysis

  - Clip recommendations

  - Subtitle generation

- User performs final editing and adjustments

Pros:

- Moderate reduction in manual effort

- Better user control and trust

- Lower risk compared to full automation

Cons:

- Still requires significant user involvement

- Slower than fully automated solution

- Limited scalability for bulk content production

## Option 3: Fully Automated AI-Driven Pipeline (AutoEdit Vision)

Description:
 End-to-end AI-driven system that converts raw footage + script into a structured video with minimal manual intervention.

Key Characteristics:

- Complete pipeline:

  - Script → Scene segmentation

  - Clip selection → Editing → Subtitles

  - PRISM Gate validation → Output

- Includes Human-in-the-Loop (HITL) refinement

Pros:

- Maximum reduction in manual effort (target 60–80%)

- Fast video generation (< 5 minutes)

- High scalability (2x–3x content production)

- Consistent output quality

Cons:

- High implementation complexity

- Dependency on AI accuracy and APIs

- Higher initial cost and integration effort

## Option 4: Hybrid AI Montage Method

Description:
 An end-to-end automated pipeline that generates high-fidelity visual assets using a tiered AI approach. It prioritizes high-resolution static imagery enhanced with programmatic motion to maintain cinematic quality while minimizing computational overhead.

Key Characteristics:

- Level 2.2 Asset Generation: Utilizes SDXL-Lightning (4-step distilled model) to produce 1024x1024 high-resolution stills in under 5 seconds each.

- Level 3.0 Targeted Motion: Employs Wan 2.2-1.3B (quantized) to generate a single 5-second "Hero" video clip for the climax of the reel, ensuring realistic movement where it matters most.

- Programmatic Animation: Uses MoviePy to apply Ken Burns (Zoom/Pan) effects to all static images, creating a continuous visual flow without the VRAM cost of full-length video generation.

Pros:

- Superior Speed: Guaranteed 30-second reel delivery within a 2–4 minute window on a Tesla T4 GPU.

- Resource Efficiency: Fits within the 15GB VRAM limit of free-tier Google Colab through sequential model loading/unloading.

- Consistent Quality: High-res stills eliminate the "jitter" and artifacts common in 100% AI-generated video pipelines.

Cons:

- Implementation Complexity: Requires sophisticated Python orchestration for VRAM management and asset stitching.

## 5. Option 1 – Description

# Minimal-Change Approach

### High-Level Description

Option 1 focuses on enhancing the existing manual video editing workflow by integrating basic automation tools and plugins, without introducing a fully AI-driven system. The goal is to improve efficiency slightly while keeping the current editing process largely unchanged.

### Architecture Summary

- Traditional video editing tools (e.g., editors like Premiere Pro / CapCut) remain the core system

- Additional lightweight automation tools/plugins are integrated

Workflow:
Input → Manual Editing → Basic Automation (captions/templates) → Output

### Key Components

- Video Editing Software: Used for manual editing (cutting, trimming, sequencing)

- Automation Plugins/Tools:

  - Auto subtitle generators

  - Basic transition templates

  - Predefined editing presets

- User (Editor):

  - Performs majority of editing tasks

  - Controls final output

### How Requirements are Met

- Supports video input and editing (FR-01, FR-05)

- Basic subtitle generation through plugins (partial FR-06)

- Allows user control and editing (FR-11)

However:

- Does NOT fully automate clip selection, script understanding, or asset sourcing

- Does NOT meet performance target (<5 min)

- Limited support for scalability and automation goals

## 6. Option 1 – Pros / Cons / Risks

## Pros

- Very low implementation complexity

- Minimal cost (uses existing tools)

- Fastest to deploy

- No dependency on complex AI systems

- High user control over editing

## Cons

- Does not significantly reduce manual effort (still ~60–80%)

- Time-consuming editing process remains

- Limited scalability for bulk content creation

- Does not meet automation goals of the project

- Output quality depends heavily on user skill

## Risks & Unknowns

- Low Impact Risk: Fails to solve core problem of automation

- User Productivity Risk: Users may still face delays in content creation

- Adoption Risk: Users may prefer advanced AI tools over this approach

- Competitive Risk: Not innovative compared to AI-driven solutions

- Scalability Risk: Cannot support high-volume content production

## 7. Option 2 – Description

High-level description of the approach.

This Option  adopts a server-light, API-orchestrated architecture that intelligently distributes workload between cloud-based AI services and client-side processing. Instead of relying on heavy backend computation or custom model training, the system leverages pre-trained LLMs for reasoning and licensed stock media APIs for content retrieval, while executing final video rendering directly in the browser using WebAssembly (FFmpeg.wasm).

This approach prioritizes efficiency, scalability, and cost optimization by minimizing server dependency and utilizing a retrieval-first strategy. A dedicated PRISM Gate validation layer ensures that all generated outputs are contextually accurate, compliant, and high-quality before delivery.

In essence, the system transforms user input into polished video output through intelligent orchestration rather than brute-force generation, making it highly suitable under academic constraints of time, budget, and infrastructure.

- Architecture summary

The architecture follows a modular, loosely coupled pipeline:

- Frontend Layer (React / Next.js)
 Handles user interaction, input submission, preview, and export.

- Orchestration Layer (Node.js / FastAPI)
 Acts as the control engine, managing:

  - Scene segmentation

  - Prompt construction

  - API coordination

- AI Reasoning Layer (LLM – GPT-4o)
 Interprets script semantics, extracts context, and maps scenes to relevant assets.

- Stock Media Retrieval Layer
 Fetches high-quality, royalty-free assets from APIs such as Pexels and Pixabay.

- PRISM Gate (Validation Layer)
 Performs:

  - Semantic alignment checks

  - Copyright verification

  - Safety and compliance filtering

- Client-Side Rendering Engine (FFmpeg.wasm)
 Executes video stitching, audio synchronization, captioning, and final export directly in the browser.

- Key components

Frontend SPA: Next.js + TailwindCSS → User interaction & preview

Backend Orchestrator: Node.js / FastAPI → Workflow coordination

LLM Engine: GPT-4o → Script understanding & scene mapping

Stock Media APIs: Pexels, Pixabay → Asset retrieval

Audio Services: Freesound / ElevenLabs → Background audio & voiceover

Validation Engine: PRISM Gate → Compliance & quality assurance

Rendering Engine: FFmpeg.wasm → In-browser video processing

Session Storage: localStorage / IndexedDB → Temporary state persistence

- How requirements are met

Manual Effort Reduction (50–80%)
 End-to-end automation of script interpretation, asset selection, and editing.

Fast Processing (< 5 minutes)
 Retrieval-first strategy avoids expensive generation delays; client-side rendering accelerates output.

High Output Quality (85–90%)
 LLM semantic understanding + PRISM Gate validation ensures accuracy and consistency.

Scalability (2x–3x content output)
 Eliminates dependency on manual editors; supports rapid, repeated content generation.

Cost Efficiency
 Uses free-tier APIs and avoids server-side rendering infrastructure.

Compliance & Safety
 PRISM Gate enforces licensing, moderation, and brand safety checks.

Web-Based Constraint
 Fully browser-executed rendering eliminates the need for desktop or cloud-heavy processing.

## 8. Option 2 – Pros / Cons / Risks

Pros

- Exceptional Cost Efficiency
 Minimizes compute usage by leveraging stock retrieval and pre-trained models, eliminating expensive infrastructure.

- High-Speed Processing
 Avoids latency of generative pipelines; most outputs are produced within minutes.

- Robust Quality Assurance (PRISM Gate)
 Ensures outputs are semantically correct, legally compliant, and safe before delivery.

- Modular & Scalable Architecture
 Components can be independently upgraded or replaced without disrupting the system.

- Zero Backend Rendering Dependency
 Client-side processing removes need for GPU servers, queues, or heavy DevOps setup.

- Privacy-Preserving Design
 User data remains local (browser-side), reducing security and storage concerns.

Cons

- Integration Complexity
 Requires seamless coordination across multiple APIs and processing layers.

- Limited Creative Flexibility
 Output is constrained by availability and relevance of stock media assets.

- Browser Performance Constraints
 Heavy processing via FFmpeg.wasm may strain low-end devices.

- External Dependency Risk
 System reliability depends on third-party APIs and their rate limits or pricing changes.

- No Offline Capability
 Requires continuous internet connectivity for AI and asset retrieval.

Risks and unknowns

- API Rate Limits & Downtime
 Could disrupt pipeline execution under high usage.

- Asset Relevance Mismatch
 Retrieved visuals may not perfectly align with script context.

- Browser Memory Limitations
 Large or long-duration videos may cause crashes or performance degradation.

- Licensing Policy Changes
 Updates in stock API terms could impact compliance handling.

- LLM Context Constraints
 Large scripts may require chunking, increasing complexity and latency.

- User Trust & Adoption Risk
 Users may initially hesitate to rely on automated editing without manual control.

## 9. Option 3 – Description

### High-Level Approach

Option 3 proposes a fully AI-driven autonomous video editing system (AutoEdit) that can process scripts and raw inputs to generate complete videos with minimal human intervention.

The system uses a pipeline-based architecture, where each stage (script understanding, asset handling, editing, and validation) is handled by AI components working together.

### Architecture Summary

The system follows a modular pipeline:

Input → AI Processing → Asset Handling → Editing Engine → Validation (PRISM Gate) → Output

- User provides script and optional footage

- AI analyzes and breaks it into scenes

- Assets are either sourced or generated

- Editing is applied automatically

- Output is validated before final delivery

### Key Components

- Script Analysis Module

  - Understands script and divides it into scenes

  - Identifies key points and context

- Asset Management Module

  - Fetches relevant images, videos, and audio from APIs

  - Generates new assets if required

- Editing Engine

  - Performs cutting, transitions, text overlays, and audio sync

  - Formats video based on platform (e.g., reels, shorts)

- PRISM Validation Gate

  - Checks output quality, relevance, and safety

  - Filters incorrect or low-quality content

- User Interface (UI)

  - Allows users to input data and review outputs

  - Provides control for modifications if needed

### How Requirements Are Met

- Automation: Reduces manual editing effort using AI

- Speed: Faster video creation compared to traditional workflows

- Scalability: Can handle multiple videos and users

- Consistency: Standardized output using AI prompts

- Usability: Simple interface for non-technical users

## 10. Option 3 – Pros / Cons / Risks

### Pros

- Significantly reduces manual effort and editing time

- Enables faster content production

- Scalable for multiple users and projects

- Can generate content even without pre-existing assets

- Improves consistency in video output

### Cons

- Heavy dependency on AI tools and APIs

- Generated content may not always match human creativity

- Requires good input quality for best results

- Initial setup and integration complexity

### Risks and Unknowns

- AI Accuracy Risk: Incorrect interpretation of script

- Content Quality Risk: Generated visuals may not always be relevant

- Dependency Risk: External APIs or AI services may fail

- Compliance Risk: Possible copyright or policy violations

- Performance Risk: High processing time for complex videos

## 11. Tradeoff Comparison Matrix

| Option | Functional Fit | NFR Fit (Performance, Scalability) | Complexity | Time | Cost | Risk |
| --- | --- | --- | --- | --- | --- | --- |
| Fully Paid (Speech API + ChatGpt) | High | High | Low | Fast | High | Medium |
| Fully Open-Source (whisper local + open LLM + FFmpeg + Remotion) | High | Medium-High | High | Medium | Very Low | Medium |
| Hybrid AI Montage | High | High | High | Fast | Zero | Medium |
| Manual Editing (Traditional tools) | Low | Low | Low | Very Slow | High (human effort) | Low |

## 12. Recommended Option

Selected Strategy:

## Whisper(local) + ChatGPT + FFmpeg + Remotion

Hybrid AI Montage (SDXL-Lightning + Wan + MoviePy)

Why this option?

- Uses Whisper(local)  -> provides transcription, translation, and timestamps in one tool.

- Uses ChatGPT only for transcript modification → controlled API usage

- Ensures high functional coverage (transcription + editing + rendering)

- Achieves good performance and scalability with FFmpeg + Remotion

- Visual Fidelity: SDXL-Lightning provides 1024x1024 base assets, which serve as a high-quality "anchor" for the final video, while Wan 2.2-1.3B adds realistic cinematic motion for the hero scene.

- Programmatic Control: MoviePy offers a reliable, CPU-bound method for final assembly, Ken Burns FX, and audio synchronization, ensuring the 5-minute processing NFR is never exceeded.

Tradeoffs Accepted:

- Higher integration complexity (multiple tools instead of one API)

- Requires local computational resources (CPU/GPU) to run Whisper.

- Partial dependency on paid ChatGPT API

- More development time compared to fully managed solutions

## 13. Rejected Options & Rationale

### Option 1: Minimal-Change Approach (Enhanced Manual Workflow)

Rationale for Rejection:

- Does not achieve the primary objective of reducing manual effort by 60–80%

- Still heavily dependent on human editing, leading to low productivity gains

- Fails to meet key success metrics such as fast processing (< 5 minutes)

- Limited scalability; cannot support increased content production demands

- Lacks innovation and does not align with the vision of an AI-driven system

### Option 3: Fully Automated AI-Driven Pipeline

Rationale for Rejection:

- High implementation complexity, requiring advanced orchestration and integration

- Heavy dependency on AI accuracy, increasing risk of incorrect or low-quality outputs

- Higher cost due to extensive API usage and compute requirements

- Difficult to implement within academic timeline and budget constraints

- Increased risk of user distrust due to lack of human control

### Option 4: Hybrid Retrieval + AI Generation Model

Rationale for Rejection:

This approach combines stock media retrieval with AI-based content generation using open-source models such as Stable Diffusion and ModelScope Text-to-Video. While this enhances creative flexibility, it introduces significant architectural and operational complexity.

- Higher System Complexity:
 Requires orchestration between multiple components, including asset retrieval APIs, AI generation pipelines (via Google Colab), and validation mechanisms, making the system harder to design and maintain.

- Execution Overhead:
 AI-generated media introduces additional latency due to model inference time, which may conflict with the system’s performance goal of generating videos within < 5 minutes.

- External Dependency Risk:
 Dependence on external execution environments (e.g., Google Colab) adds unpredictability in terms of availability, resource limits, and processing delays.

- Integration Challenges:
 Synchronizing AI-generated outputs with retrieved assets and ensuring consistency in quality, format, and timing increases implementation difficulty.

- Scope Misalignment:
 Given the academic timeline, zero-budget constraint, and requirement for a stable web-based system, this approach is considered over-engineered for the current project scope.

- Maintainability Concerns:
 Managing both retrieval systems and generative AI pipelines increases long-term maintenance effort and debugging complexity.

## 14. Key Risks & Mitigations

### Option 2:

| Risk | Description | Mitigation Strategy |
| --- | --- | --- |
| API Dependency Risk | System relies on external APIs which may fail or have rate limits | Implement retry mechanisms, fallback APIs , and caching |
| AI Output Inaccuracy | AI may misinterpret script or generate incorrect edits | Use PRISM Gate validation + allow Human-in-the-Loop (HITL) corrections |
| Performance / Latency Risk | Processing may exceed target (<5 min), especially for large inputs | Optimize pipeline, use chunking, async processing, and lightweight models |
| Asset Relevance Risk | Retrieved stock assets may not match script context perfectly | Improve prompt engineering and add user override options |
| Browser Performance Risk | Client-side rendering (FFmpeg.wasm) may fail on low-end devices | Add input limits, progressive rendering, and fallback to lighter processing |
| User Adoption Risk | Users may not trust AI-assisted editing initially | Provide editable drafts, transparency, and control via HITL |
| Compliance Risk | Risk of copyright or unsafe content usage | Use licensed APIs only + PRISM Gate compliance filtering |
| Scalability Risk | Increased users may stress APIs and system flow | Design modular architecture and enable horizontal scaling |
| VRAM Volatility & OOM Errors | Loading SDXL-Lightning (12B) and Wan 2.2-1.3B simultaneously on a 15GB Tesla T4 GPU will cause an Out-of-Memory (OOM) crash. | Implement a strict "Load-Execute-Purge" cycle. Explicitly call torch.cuda.empty_cache() and gc.collect() after each model finishes its task to clear the 15GB VRAM completely before the next model is initialized. |
| KPI Violation (Time Limits) | While the target is a 2–4 minute turnaround, the overhead of loading multiple models sequentially and the final MoviePy encoding could exceed the 5-minute NFR. | Utilize 4-bit (NF4) quantization and SDXL-Lightning 4-step LoRAs to reduce inference time by 60%. Perform video generation at 540p resolution and upscale during final assembly to save ~60 seconds of render time. |
| Visual Aesthetic Discontinuity | The high-fidelity 1024p output from SDXL-Lightning might contrast sharply with the lower-resolution or stylized motion of the Wan 2.2 hero clip, appearing unprofessional. | Use the "Style Anchor" technique. The LLM Director will provide an identical seed and lighting description to both models. Apply unified Ken Burns FX and cinematic LUTs across the entire timeline in MoviePy to blend the assets seamlessly. |
| Colab Session Instability | Free-tier Google Colab sessions are prone to timeout or preemption during heavy rendering, which could lead to loss of the 30-second reel progress. | Implement Immediate Persistence. Mount Google Drive at the start of the script and ensure every generated asset (8 stills and 1 video clip) is saved to /content/drive/My Drive/AutoEdit/temp/ as soon as it is generated. |
| API Dependency & Rate Limiting | The AutoEdit engine relies on external APIs for script parsing (ChatGPT) and asset validation (PRISM Gate), which have hourly rate limits. | Establish a Local Fallback Mode. If the ChatGPT API reaches its limit, the system will use a local, quantized Phi-4 or Llama-3-8B model for scene segmentation to ensure processing continues without a service-unavailable state. |
| Copyright & Compliance Risk | Sourced stock assets or AI-generated segments might inadvertently match licensed brands or violate safety policies. | All assets must pass the PRISM Gate validation layer. This includes automated multi-model filtering for semantic alignment and safety before any asset is promoted to the final export phase. |
| Processing Bottleneck (CPU) | MoviePy assembly is CPU-bound. In a free Colab environment, merging high-resolution clips with multiple audio tracks can cause system lag or thermal throttling. | Use Sub-clip Rendering. Assemble the reel in 5-second chunks and merge the final segments at the end. This reduces the peak memory requirement of the ffmpeg process on the Colab CPU. |

## 15. Open Questions

These are unresolved items identified during the solutioning process that must be answered during the next phase (PRISM-S: Specification).

- Rendering Environment Support: Does our intended hosting platform (e.g., Vercel, AWS, or local academic servers) provide the necessary system-level dependencies for FFmpeg or Remotion rendering?

Answer: Hosting is currently out of scope for this project; deployment considerations will be addressed separately if required in the future.

- API Rate Limit Strategy: Given our limited budget, how will the system handle a "burst" of users if the Pexels or ChatGPT API tiers reach their hourly limits? Do we need a "service unavailable" state or a simplified "no-asset" fallback?

Answer: Use limited retries with fallback APIs; if limits are exceeded, degrade gracefully by showing a “service unavailable” or continuing without external assets.

- Client-Side Browser Constraints: For the "Lean Client" option (Option 2), what is the maximum file size or RAM threshold before a standard browser (Chrome/Edge) crashes during the video stitching process?

Answer: The exact limit depends on the user’s system and browser capacity, so this must be identified through testing. Based on those results, the system should enforce file size and video resolution limits to stay within what the browser can handle reliably without crashing.

- Data Persistence: Since "Cloud Storage" is out of scope, how do we handle a user session that is interrupted? Will the state be saved in the browser's localStorage, or is the draft lost?

Answer: Session state will be stored in browser localStorage/IndexedDB (or DB if available) to allow recovery after interruptions.

- LLM Context Window: Can we ensure the ChatGPT prompt remains within token limits if a user provides an exceptionally long script (e.g., 2000+ words)?

Answer:Enforce input limits (e.g., 1000–2000 characters) to ensure prompts stay within token constraints and maintain performance.

## 16. Decision & Approval

Decision Owner Approval:

Name:

Signature / Approval:

Date:

## 17. AI Gold Prompt Mapping (Mandatory)

This section defines the approved AI prompt structure to be used when generating solution

options and tradeoff analysis. Free-form prompting is not allowed for PRISM-I.

### 17.1 Approved AI Tool(s)

Primary: ChatGPT (GPT-4o/o1) – Best for architectural reasoning and PRD expansion.

Secondary: Claude Code / Gemini Code Assist – Specifically for "feasibility spikes" (checking if a specific library like wav2vec will work with our chosen stack).

### 17.2 Gold Prompt – PRISM-I

ROLE:

You are a Senior System Design Architect at SmartX Technologies.

OBJECTIVE:

Propose and compare multiple viable solution approaches for the given problem.

CONTEXT:

Project: AutoEdit (AI-Driven Autonomous Video Editing).

Constraints: Academic timeline, zero-budget infrastructure, web-only interface.

Top NFRs: Processing speed (<5 mins), Cost efficiency, and Output Accuracy (>85%).

INPUTS:

#### 1. The PRISM-R PRD-Lite (The Rules)

This is the document you shared earlier. It tells the AI:

- We only support 720p.

- We must generate a video in < 5minutes.

- We are using Remotion, ChatGPT, and wav2vec 2.0.

- Out of Scope: No Mobile Apps, No 4K, No Live Streaming.

#### 2. The Current Technical Constraints

Tell the AI exactly what you are working with so it doesn't suggest expensive tools:

- Budget: $0 (Free tiers only).

- Timeline: Academic semester.

#### 3. The Solution Options to Evaluate

List the three paths the team is considering:

- Option 1: Full Server-side processing (Python/FFmpeg).

- Option 2: Full Client-side processing (React/Remotion browser render).

- Option 3: Hybrid (Server handles AI logic, Client handles final video stitching).

INSTRUCTIONS:

- Propose 3 genuinely different architectural options (e.g., Server-heavy vs. Client-heavy vs. Hybrid).

- Evaluate each against Functional Fit and NFR Alignment.

- Create a Tradeoff Comparison Matrix using a 1-5 scoring system.

- Identify the "Operational Risk" for each (e.g., API costs vs. Server maintenance).

OUTPUT FORMAT:

- Solution Options Overview

- Detailed Pros/Cons/Risks for each option

- Comparison Matrix

- Final Recommendation with rationale

QUALITY CHECK:

Are there at least 3 viable options? (Must include a "minimal change" or "lean" version).

- Are tradeoffs explicit and tied to NFRs? (e.g., "Option A is faster but costs more").

- Is the recommendation clearly justified? (Based on academic budget and 5-minute limit).

### 17.3 Evidence for PRISM Gate (M2 → M3)

To move from Solutioning (M2) into Specification (M3), the following evidence is mandatory:

- Matrix Completion: A side-by-side comparison of Option 1, 2, and 3 must be documented.

- Conflict Resolution: Any disagreement between the "Lead Architect" and "Product Manager" on the chosen option must be resolved.

- Risk Acceptance: The "Decision Owner" must sign off on the risks of the chosen option (e.g., "We accept that Option 2 relies on the user's hardware").

- Prompt Validation: One "Gold Prompt" run must be saved to the project repository to show how the solution was refined.

# PRISM-S Design Document (RFC)

# PRISM-S Design Document (RFC)

SmartX Technologies

PRISM Phase: S – Structured Design

Purpose:The purpose of the PRISM-S phase is to convert the selected solution into a clear, detailed, and implementation-ready system design. It provides a structured blueprint of architecture, components, and workflows to ensure alignment among stakeholders. This enables developers to build, test, and deploy the system efficiently with minimal ambiguity.

Members-Debarati Koner, Deepak Parmar, Neeraja Sri Moulika Nandepu, Kartik Surwase, Lochana Gunaganti.

# 1. Executive Summary

### Problem Recap

Manual video editing is a time-consuming and resource-intensive process. On average, editing a single video takes around 3–6 hours, requires technical expertise, and often involves high costs. This makes it difficult for content creators and businesses to produce videos consistently and at scale.

### Chosen Solution Summary

The proposed solution is an AI-assisted video editing system (AutoEdit) that automates the entire workflow.

It uses a hybrid pipeline that combines:

- AI models for script understanding and decision-making

- Stock media APIs for asset sourcing

- Automated editing tools for video generation

The system can handle clip selection, editing, subtitles, and validation, while still allowing users to review and make changes when needed.

### Key Tradeoffs Accepted

- Accepted higher system complexity to achieve better automation and faster processing

- Relied on external AI models and APIs, which introduces dependency risks

- Limited advanced features (such as 4K rendering and real-time editing) due to time and budget constraints

# 2. References

The following PRISM documents support this solution:

- PRISM-P (Problem Brief):
 Defines the problem statement, business objectives, stakeholders, and success metrics for the AutoEdit system

- PRISM-R (PRD-Lite):
 Includes functional requirements, non-functional requirements, user journeys, edge cases, and acceptance criteria

- PRISM-I (Solution Options Matrix):
 Describes different solution approaches, compares tradeoffs, and justifies the selection of the AI-driven pipeline

## 3. Design Goals & Non-Goals

## Design Goals

- Automate Video Editing Workflow
 Reduce manual effort in video editing by 60–80% through AI-driven automation of clip selection, trimming, sequencing, and subtitle generation

- Enable Context-Aware Content Generation
 Utilize AI to understand scripts and dynamically select or generate relevant assets (images, audio, transitions) to ensure semantic alignment with video content

- Support Multi-Level Automation (Tiered Architecture)
 Implement a progressive system:

  - Level 1: Foundational editing

  - Level 2: Context-aware asset sourcing and generation

  - Level 3: Autonomous short-form video creation

- Ensure Fast Processing Time
 Generate draft videos within < 5 minutes to meet performance requirements and improve content delivery speed

- Maintain High Output Quality
 Achieve ≥ 85–90% accuracy in clip selection, sequencing, and audio synchronization using AI models and validation layers

- Provide Human-in-the-Loop (HITL) Control
 Allow users to modify, refine, and approve AI-generated outputs to increase trust and usability

- Ensure Compliance and Safety
 Enforce copyright, licensing, and content safety using PRISM Gate validation

## Non-Goals

- No Real-Time Video Processing
 The system will not support live streaming or real-time editing

- No Mobile or Desktop Application
 The solution is strictly web-based only, with no native mobile or offline desktop support

- No Advanced Cinematic Editing
 High-end features such as LUT-based color grading, VFX, and cinematic post-production are out of scope

- No Full Text-to-Video Generation (Complete Level 3 Automation)
 Fully autonomous generation without any input footage is limited and not fully implemented in this phase

- No Social Media Integration
 Direct publishing to platforms like YouTube, Instagram, or TikTok is excluded

- No Custom AI Model Training
 The system relies only on pre-trained models and APIs, not custom-built models

- No Persistent Cloud Storage or User Accounts
 User authentication, profiles, and long-term storage are not included

## 4. High-Level Architecture

## Overview

The AutoEdit system follows a modular, AI-driven pipeline architecture that processes raw video footage and script inputs to generate edited videos automatically, with support for human-in-the-loop refinement.

## Components

- Input Layer

- AI Processing Layer

- Asset Management Layer

- Editing Engine

- PRISM Gate (Validation Layer)

- Rendering Layer

- User Interaction Layer (HITL)

## Responsibilities

- Input Layer: Collects and validates user inputs (video + script)

- AI Processing Layer: Analyzes script, extracts context, and performs scene segmentation

- Asset Management Layer: Sources or generates relevant media assets

- Editing Engine: Performs automated editing (cutting, sequencing, transitions, subtitles)

- PRISM Gate: Validates output for quality, safety, and semantic alignment

- Rendering Layer: Generates final video output (MP4 format)

- User Interaction Layer: Allows user edits and approval before final export

## Interaction Overview

Flow of the system:

User Input → Validation → AI Processing → Asset Sourcing/Generation → Editing → PRISM Validation → User Review → Final Rendering → Output

## 5. Component-Level Design

This section decomposes the high-level architecture into functional modules with specific responsibilities and interface requirements.

#### 5.1 Input & Validation Module

- Responsibilities:

  - Accepts raw video (MP4/MOV) and text scripts via EP-02.

  - Enforces "Non-Negotiables": Minimum 720p resolution and supported formats.

  - Checks for script completeness and length (max 1000–2000 characters).

- Interfaces: Sends validated binary data to local storage and JSON metadata to the AI Processing Layer.

#### 5.2 AI Processing Layer (The "Director")

- Responsibilities:

  - Transcription: Uses Whisper (local) to generate timestamps and text from uploaded footage.

  - Scene Segmentation: Utilizes GPT-4o to parse the script and Whisper output into a Scene JSON.

  - Intent Extraction: Identifies keywords for each scene to guide asset sourcing.

- Interfaces: Outputs a structured Scene Entity list containing timing and context markers.

#### 5.3 Asset Management & Generation Layer

- Responsibilities:

  - Tiered Sourcing: Queries Pexels/Pixabay first for royalty-free B-roll.

  - Hybrid Montage Generation: If stock assets are insufficient, it triggers SDXL-Lightning for 1024px stills (under 5s) and Wan 2.2 for a 5-second "Hero" climax clip.

  - VRAM Management: Executes a "Load-Execute-Purge" cycle to stay within the 15GB Tesla T4 limit.

- Interfaces: Provides URLs or local paths for retrieved/generated Asset Entities.

#### 5.4 Editing & Rendering Engine

- Responsibilities:

  - Assembly: Uses MoviePy for programmatic animation (Ken Burns effects) and audio ducking.

  - Visual Flow: Applies cinematic LUTs and transitions to ensure aesthetic continuity between stills and video.

  - Web Rendering: Employs Remotion/FFmpeg.wasm for browser-based previews and subtitle overlay.

- Interfaces: Generates the initial .mp4 draft and streams it to the UI via EP-06.

#### 5.5 PRISM Gate (Validation Layer)

- Responsibilities:

  - Semantic Scoring: Uses CLIP embeddings to ensure assets match the script (Threshold > 0.85).

  - Compliance: Scans for NSFW content and copyright tags.

- Interfaces: Blocks the export if the "Confidence Score" is low, triggering a fallback or user alert.

## 6. Data Model & Persistence

## Overview

As cloud storage is out of scope, the system relies on a Lean Client-Side approach with temporary backend caching.

#### 6.1 Core Data Entities

| Entity | Key Attributes | Persistence Mechanism |
| --- | --- | --- |
| Session | session_id, status (created/analyzed/export_ready), timestamp | localStorage / Session Cache |
| User Input | video_blob, script_text, resolution_height | IndexedDB (Browser) / /temp (Server) |
| Scene | scene_id, start_time, end_time, keywords, visual_intent | JSON in Session State |
| Asset | asset_id, source (Stock/AI), uri, license_type | IndexedDB / Google Drive (Colab) |
| Final Output | output_id, mp4_blob_url, export_ready_flag | Temporary Browser URL / EP-12 stream |

#### 6.2 Data Flow Strategy

- State Management: The UI uses React state and Redux/Context to track the linear pipeline (M0 to M1 transition).

- Persistence Policy: Sessions are auto-purged after 24 hours to ensure data privacy.

- Persistence Recovery: If the browser crashes, IndexedDB allows the user to resume from the last validated Video Draft Entity without re-uploading raw footage.

## 7. API Design & Contracts

7.1 API Overview & Versioning

- Architecture & Protocol: The backend is a stateless RESTful API built on FastAPI, using HTTPS exclusively.

- Versioning & Headers: Accessible via the /api/v1/ prefix with an explicit X-API-Version: 1.0 header.

- Session Management: Stateless server-side context is maintained using an X-Session-ID header instead of OAuth/JWT, aligning with the out-of-scope user accounts requirement.

- Format: Standard request/responses utilize application/json, while binary uploads require multipart/form-data and outputs stream video/mp4.

7.2 Endpoint Index (Lifecycle FR-01 to FR-12) The system exposes 12 strictly scoped endpoints to handle the AutoEdit lifecycle:

- EP-01 POST /sessions: Creates a new stateful editing session.

- EP-02 POST /sessions/{id}/upload: Uploads raw video and text script.

- EP-03 POST /sessions/{id}/analyze: Triggers semantic script analysis via Whisper and GPT-4o.

- EP-04 POST /sessions/{id}/process: Triggers full asynchronous AutoEdit processing pipeline.

- EP-05 GET /sessions/{id}/status: Polls asynchronous processing job status.

- EP-06 GET /sessions/{id}/draft: Retrieves draft video metadata and segments.

- EP-07 GET /sessions/{id}/validation: Retrieves detailed PRISM Gate multi-model validation report.

- EP-08 PATCH /sessions/{id}/segments/{seg_id}: HITL specific segment modification.

- EP-09 POST /sessions/{id}/segments/reorder: HITL segment reordering.

- EP-10 GET /assets/search: Searches stock assets (Pexels primary, Pixabay fallback).

- EP-11 POST /sessions/{id}/export: Triggers final render and MP4 export.

- EP-12 GET /sessions/{id}/export/download: Streams the exported MP4.

7.3 Request / Response Models & Error Handling

- Standard Error Envelope: All errors return a standardized JSON envelope containing: code, message, details, timestamp, session_id, and request_id.

- Core Error Codes: Utilizes standard HTTP status codes including 400 (e.g., RESOLUTION_TOO_LOW, SCRIPT_TOO_LONG), 404 (SESSION_NOT_FOUND), 409 (JOB_IN_PROGRESS), and 503 (LLM_SERVICE_UNAVAILABLE).

7.4 Idempotency & Rate Limiting

- Idempotency: GET endpoints (EP-05, EP-06, EP-07, EP-10, EP-12), POST /upload (per session), and POST /reorder (with identical input) are idempotent. Endpoints initiating changes like POST /sessions, POST /process, and PATCH /segments are non-idempotent.

- Rate Limits: Enforced per session/hour (Uploads: 10/hr; Process: 5/hr; Asset Search: 50/hr) resulting in a 429 response upon breach. External API limits fallback automatically (e.g., GPT-4o falls back to local models).

## 8. Workflow & Sequence Diagrams

8.1 Master Pipeline Overview The architecture follows a linear pipeline mapping to all PRISM-R use cases: User Input ➔ Session Creation ➔ Upload & Validation ➔ Analysis (Whisper + GPT-4o) ➔ Async Processing (Clips, Audio, Subtitles) ➔ Video Assembly (FFmpeg) ➔ PRISM Gate Validation ➔ Draft Generation / HITL Phase ➔ Export.

8.2 UC-01: Happy Path Flow

- Initialize: Frontend invokes EP-01 to generate a session.

- Input: User uploads file + script (EP-02).

- Analyze: System extracts segments via Whisper and GPT-4o (EP-03).

- Process: User triggers async build (EP-04). Frontend polls EP-05 every 5 seconds until complete.

- Finalize: Draft is approved -> EP-11 triggers render -> EP-12 delivers final MP4.

8.3 UC-02: Human-in-the-Loop (HITL) Refinement

- User views a completed draft (EP-06).

- The user identifies a mismatched clip and patches a specific segment via EP-08.

- Optimization: Only the isolated segment undergoes lightweight PRISM Gate re-validation, avoiding a full pipeline restart. User state supports undo mechanisms tracked in browser storage.

8.4 UC-03: Exception Path & PRISM Gate Flow

- PRISM Gate Checks: Evaluates Semantic Alignment (CLIP embedding), Context Consistency, Safety/Compliance (NSFW/Copyright), and QA (sync offset, resolution).

- Fallback Logic (Asset Recovery): If PRISM Gate registers a semantic alignment failure (score < 0.85):

  - The system automatically queries the Pexels API silently.

  - If Pexels fails, it falls back automatically to Pixabay/Freesound.

  - If both external APIs fail, pipeline halts, warns the user, and prompts for manual extra footage. The pipeline resumes seamlessly from the asset stage.

  - Maximum 2 retries are allowed for asset/context generation failures before halting.

8.5 Session State Machine System strictly governs endpoint access based on sequential session states: [created] ➔ [uploaded] ➔ [analyzed] ➔ [processing] (loops during job) ➔ [draft_ready] ➔ (Optional HITL Re-edits) ➔ [exporting] ➔ [export_ready] ➔ [completed]. (Note: A PRISM Gate failure exceeding maximum retries kicks the session to a [failed] state, permitting EP-02 re-upload restarts.)

## 9. Non-Functional Considerations

### 1. Performance

- The system must generate draft videos within ≤ 5 minutes for short-form content, aligning with defined success metrics

- Efficient handling of multiple concurrent user requests without significant latency

- Optimized processing pipelines (e.g., parallel API calls, lightweight models) to reduce delays

- Graceful degradation for large inputs (e.g., longer processing with progress indicators)

### 2. Security

- All uploaded user data (videos, scripts, audio) must be securely processed and not exposed to unauthorized access

- Use of secure APIs (HTTPS) for all external integrations

- Input validation to prevent malicious file uploads or injection attacks

- Temporary storage only (since persistent storage is out of scope), minimizing data retention risks

### 3. Availability

- The system should ensure high availability with minimal downtime

- Must handle failures gracefully without crashing (fallback mechanisms)

- Provide user feedback during delays (loading indicators, retry options)

- Partial functionality should remain available even if some services fail (e.g., asset APIs)

### 4. Scalability

- The system must support increasing users and workload demand without performance degradation

- Modular architecture to allow:

  - Independent scaling of AI services

  - Load distribution across components

- Efficient handling of:

  - Large video inputs

  - Multiple simultaneous processing requests

### 5. Observability

- The system must include:

  - Logging (errors, API failures, processing stages)

  - Monitoring metrics (processing time, success rate, failure rate)

- Enables:

  - Debugging issues quickly

  - Tracking performance against KPIs

- Alerts for critical failures (e.g., API downtime, processing crash)

### 6. Compliance

- All generated and sourced content must follow:

  - Copyright laws and licensing policies

  - AI safety and ethical guidelines

- PRISM Gate validation ensures:

  - No unsafe or inappropriate content

  - No plagiarism or unauthorized media usage

- System must block export if compliance checks fail

## 10. Failure Modes & Edge Cases

### 1. Invalid User Input

- Issue: Missing/incorrect script or unsupported video format

- Handling:

  - Input validation with clear error messages

  - Prevent processing until corrected

### 2. Poor Quality or Missing Footage

- Issue: Low resolution, corrupted, or insufficient video

- Handling:

  - Warn user about quality issues

  - Trigger fallback asset sourcing (Pixabay/Pexels)

  - Allow user to upload additional content

### 3. AI Misinterpretation

- Issue: Incorrect scene segmentation or wrong clip selection

- Handling:

  - PRISM Gate validation filters low-confidence outputs

  - Provide Human-in-the-Loop (HITL) editing for correction

### 4. AI Generation Failure

- Issue: AI model fails to generate subtitles, clips, or visuals

- Handling:

  - Retry mechanism (2–3 attempts)

  - Fallback to alternative APIs or skip optional steps

### 5. External API Failure / Rate Limits

- Issue: Asset APIs or AI services unavailable

- Handling:

  - Retry with delay

  - Switch to secondary provider

  - Continue processing with available data

  - Show “Service unavailable” if critical

### 6. Performance Delays

- Issue: Processing exceeds 5-minute target

- Handling:

  - Show progress bar and estimated time

  - Allow user to cancel operation

  - Continue processing (soft limit, not hard fail)

### 7. Large File / Memory Issues

- Issue: Browser/system crashes due to large video

- Handling:

  - Enforce file size and duration limits

  - Provide early validation before processing

  - Suggest compression or trimming

### 8. Asset Unavailability

- Issue: No relevant stock media found

- Handling:

  - Use user-provided footage only

  - Notify user and request additional input

### 9. Copyright / Compliance Violation

- Issue: Generated or sourced content violates policies

- Handling:

  - PRISM Gate blocks the asset

  - Replace with compliant content

  - Prevent final export until resolved

### 10. User Input Conflicts

- Issue: Mismatch between script length and video duration

- Handling:

  - Prompt user to adjust inputs

  - Auto-trim or extend content where possible

### 11. Session Interruption / Crash

- Issue: Browser crash or session timeout

- Handling:

  - Store session data in localStorage / IndexedDB

  - Allow recovery on reload

12. Rendering Failure

- Issue: Final video generation fails

- Handling:

  - Retry rendering

  - Provide error logs

  - Allow partial reprocessing instead of full restart

## 11. Test Strategy

The system will be validated through multiple levels of testing to ensure correctness, performance, and reliability.

- Unit Testing:
 	Individual components such as transcription (Whisper), video processing (FFmpeg), and API endpoints will be tested independently to ensure correct functionality.

- Integration Testing:
 	Interactions between modules (e.g., transcription → transcript modification → video generation) will be tested to verify smooth data flow and compatibility.

- End-to-End Testing:
 	The complete workflow—from user input to final video output—will be tested to ensure the system performs as expected under real-world scenarios.

## 12. Deployment, Rollout & Rollback

The deployment strategy ensures safe release, flexibility, and recovery in case of failures.

- Deployment Strategy
 The application will be deployed on a server, where frontend and backend components manage the workflow. Video processing is handled within the system, and external APIs are used for AI-related tasks.

- Feature Flags
 Optional features such as advanced video generation models will be controlled using feature flags, allowing selective enabling/disabling based on system performance and resource availability.

- Backward Compatibility
 The system will maintain compatibility with basic functionalities (e.g., standard video processing and transcription) even if advanced AI features are disabled.

- Rollback Plan
 In case of failures (e.g., model crashes or performance issues), the system will revert to stable components such as lightweight models or previously working versions to ensure uninterrupted functionality.

## 13. Risks & Mitigations

| Risk | Description | Mitigation Strategy |
| --- | --- | --- |
| AI Output Inaccuracy | AI may misinterpret script leading to incorrect clip selection or sequencing | Use PRISM Gate validation and enable Human-in-the-Loop (HITL) editing for corrections |
| API Dependency Risk | System depends on external APIs (Pexels, Pixabay, AI models) which may fail or have rate limits | Implement retry mechanisms, fallback APIs, and caching |
| Performance / Latency Risk | Processing time may exceed the target (< 5 minutes), especially for large inputs | Optimize pipeline, use lightweight models, and show progress indicators |
| Asset Relevance Risk | Retrieved assets may not perfectly match script context | Improve prompt engineering and allow user override options |
| Browser Performance Risk | Client-side rendering may fail on low-end devices | Enforce input limits and provide fallback processing options |
| Compliance Risk | Risk of copyright violations or unsafe content | Use licensed APIs and enforce PRISM Gate compliance filtering |
| Scalability Risk | System may struggle with increasing users or workload | Design modular architecture and support horizontal scaling |
| Data Loss / Session Failure | User session may be interrupted due to crash or network issues | Use localStorage / IndexedDB for session recovery |
| AI Model Failure | AI generation or processing may fail unexpectedly | Implement retry logic and fallback workflows |
| User Adoption Risk | Users may not trust automated editing | Provide transparency, editable drafts, and user control via HITL |

## 14. Open Questions

1.Which environment (browser, local system, or cloud) will handle video rendering, and what are its limitations?

Ans.Preview runs in the browser (Remotion Player). Final MP4 is rendered on the Next.js server with FFmpeg. Limits: server CPU/RAM/timeouts, no export queue; preview smoothness depends on the device.

2.How will the system behave when external APIs (AI models, asset providers) reach their rate limits or become unavailable?

Ans. The system will retry a limited number of times, then switch to fallback providers where possible. If critical services are still unavailable, it will show a clear “service unavailable” message and continue only with available features.

3.What confidence threshold should be defined for accepting AI-generated edits in the PRISM Gate validation?

Ans. A confidence threshold of 0.85 or higher should be used for accepting AI-generated edits. Anything below that should trigger fallback handling, user review, or rejection.

4.What is the exact fallback mechanism if no relevant assets are found from external APIs?

Ans. The system should first try the primary asset provider, then switch to fallback providers. If no relevant assets are found, it should continue with user-provided footage only and ask the user to upload additional media if needed.

5.What limits should be enforced on script length and input formats to ensure system stability?

Ans. The script should be limited to around 1000–2000 characters, and only supported formats like MP4/MOV should be accepted. These limits help keep processing stable and within system capacity.

6.How will user progress be preserved in case of browser crashes or interruptions?

Ans. User progress should be saved in localStorage/IndexedDB so the session can be recovered after a crash or reload. This avoids losing uploaded footage and draft progress.

7.How will the system ensure consistent performance under different workloads and devices?

Ans. The system will use input limits, lightweight processing, retries, and fallback handling to stay stable across devices. Performance will also be supported through modular design, progress indicators, and controlled workload handling.

8.What standardized approach should be followed for handling and displaying errors to users?

Ans.All errors should follow a standard JSON structure with a clear code, message, and details. On the UI, errors should be shown as simple, user-friendly messages with guidance on what to do next.

## 15. Architecture Decision Record (ADR)

## Context

The AutoEdit system aims to automate video editing using AI while operating under strict constraints such as limited budget, academic timeline, and reliance on pre-trained models and free-tier APIs. The system must achieve fast processing (< 5 minutes), high accuracy (≥ 85%), and support scalable content generation, while remaining web-based and user-friendly.

## Decision

A hybrid AI-assisted modular architecture is selected, combining:

- Pre-trained AI models for script understanding and processing

- External APIs for asset sourcing (Pexels, Pixabay)

- AI-based validation using the PRISM Gate

- Client-side or lightweight rendering using tools like FFmpeg/Remotion

- Human-in-the-Loop (HITL) for user control and refinement

This approach balances automation, performance, cost efficiency, and usability.

## Consequences

### Positive

- Significant reduction in manual effort (60–80%)

- Faster video generation within target time (< 5 minutes)

- Scalable and modular system design

- Cost-efficient using open-source tools and free-tier APIs

- Improved user trust through HITL editing

### Negative

- Increased system complexity due to multiple integrations

- Dependency on external APIs and AI model availability

- Performance limitations on low-end devices (client-side rendering)

- Possible inaccuracies in AI-generated outputs requiring user correction

## 16. Approval

Design Review Approval:

Approver(s):

Date:

Decision: Approved / Changes Required

## 17. AI Gold Prompt Mapping (Mandatory)

This section defines the approved AI prompt structure to be used when drafting or refining the PRISM-S Design Document. Free-form prompting is not allowed to ensure consistency, accuracy, and traceability.

### 17.1 Approved AI Tool(s)

- Primary: ChatGPT

- Secondary (spec-driven refinement): Kiro

- Validation / repo context (optional): Claude Code

### 17.2 Gold Prompt – PRISM-S

ROLE:

You are a Principal Software Architect at SmartX Technologies.

OBJECTIVE:

Create a complete, implementable design document for the selected solution.

CONTEXT:

- Company: SmartX Technologies

- Project type: Web App

- Selected solution from PRISM-I: Hybrid AI-assisted modular architecture

- Non-functional requirements (ranked):

- Performance

- Scalability

- Security

- Compliance

- Observability

- Coding, security, and observability standards:

### Coding Standards

- Follow modular and reusable code structure (separation of concerns: frontend, backend, AI modules)

- Use consistent naming conventions and clear documentation for all functions and components

- Ensure code readability and maintainability with proper comments and formatting

- Adopt version control (Git) for tracking changes and collaboration

- Implement error handling and validation at all stages of processing

### Security Standards

- Use secure communication (HTTPS) for all API interactions

- Validate and sanitize all user inputs (video files, scripts) to prevent malicious data

- Restrict access to APIs using API keys and environment variables (.env)

- Ensure data privacy by avoiding unnecessary storage of user content

- Prevent unauthorized access through proper authentication/authorization mechanisms (if extended in future)

### Observability Standards

- Maintain logs for system events (input processing, API calls, errors)

- Track key metrics such as:

  - Processing time

  - Success/failure rates

  - API usage

- Implement monitoring and debugging mechanisms to identify failures quickly

- Provide user-visible feedback (progress indicators, error messages) during processing

- Enable traceability of workflows for performance analysis and issue resolution

INPUTS:

PRISM-R PRD-Lite

PRISM-I Solution Options Matrix

Architecture constraints and standards

INSTRUCTIONS:

- Translate high-level decisions into concrete components, modules, and workflows

- Clearly define data flow, system interactions, and dependencies

- Explicitly address:

  - Non-functional requirements (performance, scalability, security, etc.)

  - Failure modes and edge cases

- Ensure every functional requirement maps to a design element and test case

- Avoid vague descriptions; provide clear, specific, and implementable details

OUTPUT FORMAT:

1. High-level architecture

2. Component-level design

3. Data models and APIs

4. Failure modes and mitigations

5. Test strategy

6. Deployment and rollback plan

QUALITY CHECK:

Can a developer implement the system without additional clarification?

Are all requirements clearly traceable to design components?

Are risks, constraints, and failure scenarios properly addressed?

### 17.3 Evidence for PRISM Gate (M3 → M4)

- Completed PRISM-S Design Document with all required sections

- Architecture Decision Record (ADR) included and approved

- Full traceability between requirements and design confirmed

- Design reviewed and approved by stakeholders with formal sign-off

# PRISM-M Task Breakdown Structure (TBS)

# PRISM-M Task Breakdown Structure (TBS)

SmartX Technologies

PRISM Phase: M – Milestone Execution

Purpose: Convert the approved design into a predictable, testable execution plan. Tasks

must be independently buildable, reviewable, and verifiable.

Members-Debarati Koner, Lochana Gunaganti, Jyothsna Taneti, Kartik Surwase, Deepak Parmar, Neeraja Sri Moulika Nandepu

## 1. References

The following PRISM documents are linked to this milestone:

- PRISM-P (Problem Brief): Defines the problem, objectives, stakeholders, and success metrics

- PRISM-R (PRD-Lite): Contains functional and non-functional requirements, user journeys, and edge cases

- PRISM-I (Solution Options Matrix): Explains the selected solution and tradeoffs

- PRISM-S (Design Document): Describes system architecture and design approach

## 2. Execution Objectives

### Milestone Goal

The goal of this milestone is to build a working prototype of the AutoEdit system that demonstrates core AI-driven video editing capabilities.

### Expected Functionality

By the end of this milestone, the system will be able to:

- Accept a script as input

- Automatically break the script into scenes

- Select or generate basic visual assets

- Perform simple video editing (cutting, transitions, text overlays)

- Add basic subtitles or captions

- Generate a short-form video output (e.g., reels format)

### Acceptance Criteria

The milestone will be considered successful if:

- The system can generate at least one complete short video from a given script

- Output video follows the input script logically

- Basic editing (cuts, transitions, text) is applied correctly

- Video is generated within a reasonable time (e.g., under a few minutes)

- System runs without major errors or crashes

- User can review the output and request regeneration if needed

## 3. Milestone Scope

This milestone focuses on building a working prototype of the AutoEdit system that demonstrates core AI-driven video editing capabilities, aligned with the defined functional requirements and academic constraints.

## 3.1 Included Features / Components

The following features and system components are in scope for this milestone:

### 1. Input Handling & Validation

- Upload of video files (≥720p) and script input via FastAPI (T-01.1)

- Validation of file format, resolution, and input correctness

- Error handling for invalid inputs (HTTP 400 responses)

### 2. AI-Based Script & Audio Processing

- Integration of Whisper (local) for:

  - Speech-to-text transcription

  - Timestamp generation (T-02.1)

- GPT-4o-based script analysis for:

  - Scene segmentation

  - Context extraction (T-02.2)

### 3. Asset Retrieval & Generation

- Integration with stock media APIs:

  - Pexels / Pixabay (T-03.1)

- Fallback mechanism for asset sourcing

- AI-based visual generation using:

  - SDXL-Lightning (images)

  - Wan 2.2 (video clips) (T-03.2)

### 4. Video Editing Engine

- Automated video editing using MoviePy (T-04.1):

  - Clip trimming and sequencing

  - Ken Burns effects (zoom/pan)

  - Audio synchronization

  - Subtitle alignment (≤ 0.5s offset)

### 5. Validation Layer (PRISM Gate)

- Implementation of PRISM Gate logic (T-04.2):

  - Semantic alignment scoring

  - Quality threshold checks (> 0.85)

  - Regeneration trigger for low-quality assets

### 6. Rendering & Export

- Client-side rendering using FFmpeg.wasm (T-05.1)

- Generation of final video output in MP4 format

- Export functionality for user download

### 7. Human-in-the-Loop (HITL) Editing

- React-based UI for:

  - Segment-level editing

  - Clip replacement and reordering

  - Partial updates without full re-render (T-06.1)

### 8. End-to-End Workflow Coverage

The system supports the complete pipeline:

Upload → Processing → Asset Handling → Editing → Validation → Export → User Edit

## 3.2 Explicit Exclusions (Out of Scope)

To maintain feasibility within time, budget, and technical constraints, the following features are explicitly excluded from this milestone:

### 1. Advanced Video Processing

- 4K or ultra-high-resolution video support

- Advanced cinematic editing (color grading, LUTs, VFX)

### 2. Real-Time / Live Processing

- Live video streaming or real-time editing

- Instant rendering pipelines

### 3. Full Autonomous Text-to-Video Generation

- Complete video generation without any input footage

- Limited to partial asset generation only

### 4. Mobile & Desktop Applications

- No Android/iOS mobile apps

- No standalone desktop software

- System remains web-based only

### 5. User Management & Cloud Storage

- No authentication system

- No user accounts or profiles

- No persistent cloud storage

### 6. Social Media Integration

- No direct publishing to:

  - YouTube

  - Instagram

  - TikTok

### 7. Advanced AI Model Development

- No custom model training

- Only pre-trained models and APIs are used

### 8. Video Analytics & Monitoring

- No engagement tracking (views, watch time, etc.)

- No performance dashboards

## 3.3 Scope Summary

This milestone is focused on delivering a:

- Functional AI-assisted video editing prototype

- End-to-end working pipeline

- System aligned with PRISM-R requirements and success metrics

While intentionally excluding advanced and non-essential features to ensure:

- Timely delivery

- System stability

- Feasible implementation within academic constraints

## 4. Epic Breakdown

The following epics represent the high-level functional modules of the AutoEdit system. Each epic groups related tasks and delivers a specific layer of system functionality.

## E-01: Input Ingestion & Validation Pipeline

Description:
Handles user input for video and script, ensuring valid data enters the system.

Key Responsibilities:

- Video upload (≥720p) and script input

- Input validation (format, resolution, completeness)

- Error handling (invalid inputs)

Mapped Tasks:

- T-01.1

## E-02: AI Processing & Script Understanding

Description:
Processes input data using AI models to extract meaning and structure.

Key Responsibilities:

- Speech-to-text transcription using Whisper

- Timestamp generation

- Scene segmentation using GPT-4o

- Context and keyword extraction

Mapped Tasks:

- T-02.1

- T-02.2

## E-03: Asset Retrieval & AI Generation Layer

Description:
Provides visual and audio assets required for video creation through APIs and AI generation.

Key Responsibilities:

- Fetch assets from Pexels/Pixabay APIs

- Implement fallback logic for asset availability

- Generate visuals using:

  - SDXL-Lightning (images)

  - Wan 2.2 (video clips)

- Ensure resource optimization (no GPU OOM errors)

Mapped Tasks:

- T-03.1

- T-03.2

## E-04: Video Editing & Composition Engine

Description:
Constructs the video by combining clips, audio, and effects into a structured format.

Key Responsibilities:

- Clip trimming and sequencing

- Ken Burns effects (zoom/pan)

- Audio synchronization

- Subtitle alignment

Mapped Tasks:

- T-04.1

## E-05: Validation & Quality Assurance (PRISM Gate)

Description:
Ensures generated content meets quality, safety, and relevance standards before output.

Key Responsibilities:

- Semantic alignment scoring (CLIP-based)

- Quality threshold validation (>0.85)

- Trigger regeneration for low-quality assets

- Ensure compliance and safety

Mapped Tasks:

- T-04.2

## E-06: Rendering & Export Pipeline

Description:
Generates the final video output and prepares it for user download.

Key Responsibilities:

- Client-side rendering using FFmpeg.wasm

- Video compilation and encoding

- Export final output in MP4 format

Mapped Tasks:

- T-05.1

## E-07: Human-in-the-Loop (HITL) Editing Interface

Description:
Allows users to refine and control the generated video output.

Key Responsibilities:

- Segment-level editing

- Clip replacement and reordering

- Partial updates without full re-render

- Interactive UI for user control

Mapped Tasks:

- T-06.1

## 4.1 Epic Summary

These epics collectively form a modular and scalable architecture:

Input → AI Processing → Asset Layer → Editing → Validation → Rendering → User Control

## 4.2 Epic Design Justification

- Each epic represents a logical system layer

- Ensures:

  - Clear separation of concerns

  - Independent development and testing

  - Easier debugging and scalability

## 5. Story Breakdown

The following stories represent the user-facing value delivered in this milestone.

- Story S-01 (Ingestion): As a creator, I want to upload my 720p footage and script so the system can validate my files before processing.

- Story S-02 (Analysis): As a user, I want the system to automatically segment my script and transcribe my video so I don't have to manually find timecodes.

- Story S-03 (Asset Hybrid): As a user, I want the AI to generate high-quality stills (SDXL) and a hero clip (Wan) when my footage is missing visual impact.

- Story S-04 (HITL): As an editor, I want to reorder scenes or replace a specific AI-generated clip in a draft without restarting the whole process.

- Story S-05 (Export): As a creator, I want to export a finalized MP4 video within 5 minutes of approval.

## 6. Task Breakdown (Core Section)

Detailed implementation tasks for the Engineering Team.

| Task ID | Description | Components Impacted | Acceptance Criteria |
| --- | --- | --- | --- |
| T-01.1 | Implement FastAPI EP-02 for multipart video/text upload. | Input Layer, Backend | Returns 200 for 720p+; 400 for sub-720p. |
| T-02.1 | Integrate Whisper (local) for timestamped transcription. | AI Processing | Transcription accuracy > 95%. |
| T-02.2 | Develop GPT-4o prompt for Scene JSON segmentation. | AI Processing | Scene count matches manual count ±1. |
| T-03.1 | Build Pexels/Pixabay API retrieval logic with fallback. | Asset Layer | 100% fallback success if Pexels fails. |
| T-03.2 | Orchestrate SDXL-Lightning & Wan 2.2 sequentially. | Asset Layer | No OOM crashes on 15GB T4 GPU. |
| T-04.1 | Script MoviePy sequence for Ken Burns & audio sync. | Editing Engine | Subtitle sync offset ≤ 0.5s. |
| T-04.2 | Implement PRISM Gate CLIP scoring logic. | Validation Layer | Assets < 0.85 score triggered for regeneration. |
| T-05.1 | Develop FFmpeg.wasm client-side rendering pipeline. | Rendering Layer | Export compiles to MP4 successfully in-browser. |
| T-06.1 | Build React interface for segment-level HITL editing. | User Interaction | Patch updates segment without full re-render |

## 7. Acceptance Criteria Mapping

This section maps each implementation task from Section 6 (Task Breakdown) to the corresponding PRISM-R Functional Requirements (FR-01 to FR-12) and their acceptance criteria. This ensures complete traceability between requirements, implementation, and validation.

## 7.1 Task → FR Mapping Table

| Task ID | Task Description | Mapped FR IDs | Acceptance Criteria Coverage |
| --- | --- | --- | --- |
| T-01.1 | FastAPI upload endpoint | FR-01,FR-02 | System accepts valid ≥720p video + script and rejects invalid inputs (HTTP 200 / 400) |
| T-02.1 | Whisper transcription | FR-03, FR-06 | Accurate transcription enables subtitle generation and script understanding |
| T-02.2 | GPT-4o scene segmentation | FR-03 | Script is divided into meaningful scenes with correct context |
| T-03.1 | Asset retrieval (Pexels/Pixabay) | FR-08 | Relevant assets are fetched when footage is insufficient |
| T-03.2 | SDXL + Wan orchestration | FR-04,FR-08 | Visual content aligns with script and fills missing segments |
| T-04.1 | MoviePy editing & audio sync | FR-05, FR-07 | Clips are trimmed, sequenced, and audio is synchronized (≤0.5s offset) |
| T-04.2 | PRISM Gate validation | FR-10 | Output passes semantic,safety, and quality threshold |
| T-05.1 | FFmpeg.wasm rendering | FR-09, FR-12 | Video generated within time and exported successfully as MP4 |
| T-06.1 | HITL editing interface | FR-11 | User can modify specific segments without full re-render |

## 7.2 Coverage Against PRISM-R Acceptance Criteria

All PRISM-R acceptance criteria are satisfied through task implementation:

- FR-01 & FR-02 (Input + Validation) → Covered by T-01.1

- FR-03 (Script Analysis) → Covered by T-02.1, T-02.2

- FR-04 (Clip Selection) → Covered by T-03.2

- FR-05 (Video Editing) → Covered by T-04.1

- FR-06 (Subtitles) → Covered by T-02.1 + T-04.1

- FR-07 (Audio Processing) → Covered by T-04.1

- FR-08 (Asset Sourcing) → Covered by T-03.1, T-03.2

- FR-09 (Video Generation) → Covered by T-05.1

- FR-10 (Quality Validation) → Covered by T-04.2

- FR-11 (HITL Editing) → Covered by T-06.1

- FR-12 (Export) → Covered by T-05.1

## 7.3 Traceability Summary

- Every Functional Requirement (FR-01 to FR-12) is mapped to at least one task

- Every task contributes to testable acceptance criteria

- No requirement is left unimplemented

- Ensures end-to-end validation: Input → Processing → Output

## 7.4 Conclusion

This mapping guarantees full alignment between:

- PRISM-R requirements

- PRISM-M implementation tasks

- System validation and testing

## 8. Dependency & Risk Analysis

This section identifies the task dependencies, critical execution path, and potential risks associated with the implementation of the AutoEdit system. It ensures smooth execution, timely delivery, and proactive risk mitigation.

## 8.1 Task Dependency Structure

The AutoEdit system follows a sequential pipeline architecture, where each task depends on the output of the previous stage.

### Execution Flow

T-01.1 (Input Upload)

↓

T-02.1 (Whisper Transcription)

↓

T-02.2 (Scene Segmentation - GPT)

↓

T-03.1 (Asset Retrieval APIs)

↓

T-03.2 (AI Asset Generation - SDXL + Wan)

↓

T-04.1 (Video Editing - MoviePy)

↓

T-04.2 (PRISM Gate Validation)

↓

T-05.1 (Rendering - FFmpeg.wasm)

↓

T-06.1 (HITL Editing Interface)

## 8.2 Task-Level Dependencies

| Task ID | Depends On | Dependency Description |
| --- | --- | --- |
| T-01.1 | None | Entry point for system |
| T-02.1 | T-01.1 | Requires uploaded video/audio |
| T-02.2 | T-02.1 | Uses transcription output |
| T-03.1 | T-02.2 | Needs scene/context understanding |
| T-03.2 | T-03.1 | Uses retrieved assets or fallback |
| T-04.1 | T-03.2 | Requires clips/assets for editing |
| T-04.2 | T-04.1 | Validates edited output |
| T-05.1 | T-04.2 | Requires validated video |
| T-06.1 | T-05.1 | Enables user interaction on final draft |

## 8.3 Critical Path Analysis

### Critical Path

T-01.1 → T-02.1 → T-02.2 → T-03.1 → T-03.2 → T-04.1 → T-04.2 → T-05.1

### Importance

- This path directly determines:

  - Processing time (< 5 minutes)

  - Output accuracy (≥ 85–90%)

- Any delay or failure in these tasks will block the entire pipeline

T-06.1 (HITL) is non-blocking (post-processing stage)

## 8.4 Parallel Execution Opportunities

To optimize performance and meet NFR goals, some tasks can run in parallel:

- T-03.1 (Asset Retrieval) can run alongside:

  - T-02.2 (Scene Segmentation)

- Subtitle alignment and audio sync within T-04.1 can be partially parallelized

This helps achieve:

- Faster processing

- Reduced latency

- Better scalability

## 8.5 Risk Identification

### 1. AI Processing Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Incorrect transcription (Whisper) | Wrong subtitles / context | Maintain accuracy >95%, allow retry |
| Scene segmentation errors (GPT) | Wrong video structure | Prompt tuning + validation checks |

### 2. Performance Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Slow rendering (FFmpeg.wasm) | Exceeds <5 min goal | Optimize pipeline, reduce resolution if needed |
| High memory usage | Browser crash | Enforce input size & duration limits |

### 3. Dependency Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API failure (Pexels/Pixabay) | Missing assets | Implement fallback APIs (already in T-03.1) |
| Rate limits (AI APIs) | Processing delay | Retry mechanism + fallback logic |

### 4. Integration Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Multi-component coordination failure | Pipeline breakdown | Modular design + independent testing |
| Audio/video sync issues | Poor output quality | Maintain ≤0.5s sync threshold |

### 5. GPU / Model Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| OOM error (SDXL + Wan models) | System crash | Load–Execute–Purge strategy |
| Model latency | Slow generation | Use lightweight / optimized models |

### 6. Compliance & Security Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Copyright violations | Legal issues | Use licensed APIs + PRISM Gate |
| Unsafe content generation | Brand risk | Validation via PRISM Gate |

## 8.6 Risk Severity Classification

| Severity | Description |
| --- | --- |
| High | Breaks core pipeline (AI failure, API crash) |
| Medium | Affects performance or quality |
| Low | Minor, recoverable issues |

## 8.7 Risk Summary

The most critical risks in this system are:

- AI accuracy (transcription + segmentation)

- External API dependency

- Performance constraints (rendering + memory)

These are mitigated through:

- PRISM Gate validation

- Fallback mechanisms (APIs + assets)

- Human-in-the-Loop (HITL) control

- Optimized execution pipeline

## 8.8 Conclusion

This dependency and risk analysis ensures that:

- Task execution is well-structured and predictable

- Critical path is clearly identified and optimized

- Risks are proactively managed with defined mitigation strategies

## 9. Definition of Done (DoD)

9.1 Four-Level DoD Architecture

- Task-Level: Code committed, unit tests passing (>80% coverage), linter rules satisfied, and peer-reviewed (1+ approvals).

- Story-Level: Child tasks complete, integration tests passing, Gherkin Acceptance Criteria (AC) met.

- Epic-Level: End-to-End (E2E) testing green across the workflow, API docs updated.

- Milestone-Level: System benchmarks met, security scans passed, no Severity 1/2 defects, formal sign-off.

9.2 Milestone-Level Criteria (26-Point Checklist)

All criteria must evaluate to "Pass" for milestone completion.

- Functional (4): All 12 API endpoints active; state machine fluid; HITL segment patching functional; MP4 export compiles successfully.

- Performance (4): Async pipeline < 5 mins for 3-min script; API responses < 200ms; polling handles 100 concurrent requests; export stream latency < 2s.

- AI Quality (4): Whisper accuracy > 95%; GPT-4o scenes match manual QA ±1; subtitle sync offset ≤ 0.5s; PRISM Gate semantic score > 0.85.

- Compliance (3): Assets include commercial tags; zero plain-text PII logged; sessions auto-purge after 24 hrs.

- Error Handling (4): Invalid requests return JSON envelopes; invalid files (e.g., <720p) get 400s; rate limits trigger AI fallbacks; asset pipeline safely aborts after 2 retries.

- Security (4): HTTPS/TLS 1.2+ mandatory; strict input sanitization; rate limiting enforced; API keys vaulted.

- Sign-Off (3): Zero Sev 1/2 defects; CI/CD pipeline green; formal architecture/QA sign-off documented.

9.3 Reusable Task Checklist Template

Markdown

- [ ] Code implemented and satisfies AC.

- [ ] Unit tests written/updated (≥80% branch coverage).

- [ ] Local static analysis (linting/formatting) passes.

- [ ] Error handling and edge cases specifically addressed.

- [ ] CI pipeline green (build + test).

- [ ] PR submitted and approved by at least 1 peer.

- [ ] Relevant documentation (Swagger/Wiki) updated.

9.4 FR-to-DoD Traceability Matrix

| Req ID | Requirement Focus | DoD Verification Method | Pass Threshold |
| --- | --- | --- | --- |
| FR-01 | Upload & Storage | EP-02 accepts valid video (≥720p) + script | 100% accepted, HTTP 200 |
| FR-02 | Input Validation | Sub-720p or bad formats sent to EP-02 | 100% rejected, HTTP 400 |
| FR-03 | Script Analysis | EP-03 outputs scene JSON with intents | Scene count = manual count ±1 |
| FR-04 | Asset Fallback | Pexels failure triggers Pixabay search | 100% fallback success rate |
| FR-05 | Video Assembly | Output contains trimmed scenes in order | 100% of scenes present |
| FR-06 | Subtitle Gen | Subtitles rendered on output video | ≤ 0.5s audio sync offset |
| FR-07 | HITL Editing | EP-08 patch updates single segment | 100% update without full re-render |
| FR-08 | Export Render | EP-11 renders combined MP4 file | Zero audio clipping/video artifacts |

## 10. Milestone Checkpoints

This section defines intermediate checkpoints to monitor progress, validate outputs, and ensure alignment with PRISM-R acceptance criteria throughout the milestone execution.

Each checkpoint represents a review stage where specific components must be completed, tested, and approved before proceeding.

## 10.1 Checkpoint Breakdown

### Checkpoint 1: Input & Validation Completion

Scope Covered:

- T-01.1 (FastAPI upload + validation)

Validation Criteria:

- Accepts valid ≥720p video and script

- Rejects invalid inputs (HTTP 400)

- API response working correctly

Exit Condition:

- Input pipeline stable and tested

### Checkpoint 2: AI Processing Verification

Scope Covered:

- T-02.1 (Whisper transcription)

- T-02.2 (Scene segmentation)

Validation Criteria:

- Transcription accuracy ≥ 95%

- Scene segmentation matches manual output (±1 variation)

- Proper timestamps generated

Exit Condition:

- Script understanding pipeline validated

### Checkpoint 3: Asset Layer Validation

Scope Covered:

- T-03.1 (API asset retrieval)

- T-03.2 (AI asset generation)

Validation Criteria:

- Assets successfully fetched from APIs

- Fallback mechanism works (Pexels → Pixabay)

- No GPU OOM errors during generation

Exit Condition:

- Asset pipeline reliable and stable

### Checkpoint 4: Editing Engine Completion

Scope Covered:

- T-04.1 (MoviePy editing)

Validation Criteria:

- Clips correctly trimmed and sequenced

- Audio synchronized properly

- Subtitle sync offset ≤ 0.5 seconds

Exit Condition:

- Video editing pipeline functioning correctly

### Checkpoint 5: PRISM Gate Validation

Scope Covered:

- T-04.2 (Validation layer)

Validation Criteria:

- Semantic score threshold (> 0.85) enforced

- Low-quality assets trigger regeneration

- Safety and compliance checks working

Exit Condition:

- Output validation logic verified

### Checkpoint 6: Rendering & Export

Scope Covered:

- T-05.1 (FFmpeg.wasm rendering)

Validation Criteria:

- Video successfully compiled in browser

- MP4 export working correctly

- Output generated within acceptable time (< 5 min target)

Exit Condition:

- End-to-end video generation complete

### Checkpoint 7: HITL Interface Validation

Scope Covered:

- T-06.1 (React editing UI)

Validation Criteria:

- User can edit segments (replace/reorder)

- Changes applied without full re-render

- UI interactions smooth and responsive

Exit Condition:

- User control and refinement verified

## 10.2 Final Integration Checkpoint

Scope Covered:

- Full system integration (T-01 → T-06)

Validation Criteria:

- Complete pipeline works end-to-end:

Upload → AI Processing → Asset → Editing → Validation → Export → Edit

- Meets key goals:

  - Video generated successfully

  - Logical flow matches script

  - No major errors or crashes

Exit Condition:

- System ready for milestone completion

## 10.3 Checkpoint Strategy Benefits

- Ensures early issue detection

- Enables modular validation

- Reduces integration risk

- Keeps development aligned with:

  - PRISM-R acceptance criteria

  - Performance targets

## 10.4 Conclusion

These checkpoints ensure that the milestone progresses in a controlled, testable, and incremental manner, leading to a stable and functional AutoEdit prototype.

## 11. Execution Notes

- The system relies on a client-side and API-driven architecture, so stable internet connectivity is required for seamless interaction with external services.

- Browser performance plays a critical role, as video processing using FFmpeg.wasm may be resource-intensive on low-end devices.

- Input constraints such as video length, resolution (minimum 720p), and file size should be enforced to prevent performance issues and ensure smooth execution.

- External APIs (e.g., AI services and stock media APIs) may have rate limits and latency, so retry mechanisms and fallback strategies should be implemented.

- Proper memory management and optimization techniques must be applied during video rendering to avoid browser crashes or slowdowns.

- The system should include validation checks (e.g., PRISM Gate) to ensure output quality, compliance, and safety before final video generation.

## 12. Approval

Execution Plan Approval:

Approver(s):

Date:

Decision: Approved / Changes Required

## 13. AI Gold Prompt Mapping (Mandatory)

This section defines the approved AI prompt structure to be used for implementing the tasks defined in this Milestone. Free-form prompting is not allowed to ensure the implementation remains strictly aligned with the PRISM-S design and SmartX technical standards.

### 13.1 Approved AI Tool(s)

Primary: ChatGPT (GPT-4o) – For logic decomposition, Python (FastAPI/MoviePy) scripting, and React component scaffolding.

Secondary: Claude Code / Gemini Code Assist – For repository-aware debugging and ensuring alignment with the existing codebase.

### 13.2 Gold Prompt – PRISM-M

ROLE:

You are an Engineering Manager and Tech Lead at SmartX Technologies.

OBJECTIVE:

Convert the approved PRISM-S Design Document into a detailed, testable implementation logic that satisfies the system's technical constraints and the Definition of Done.

CONTEXT:

Project: AutoEdit (AI-assisted video editing system).

Tech Stack: Python 3.10+ (FastAPI), React 18+, FFmpeg.wasm, MoviePy.

Hardware Limit: Tesla T4 GPU (15GB VRAM limit).

Core Principle: Modular architecture with Human-in-the-Loop (HITL) control.

INPUTS:

- Target Task ID (from PRISM-M Section 6).

- Component logic (from PRISM-S Section 5).

- Definition of Done (from PRISM-M Section 9).

INSTRUCTIONS:

- Modular Logic: Write clean, documented code using separation of concerns.

- VRAM Awareness: For AI-heavy tasks, implement a "Load-Execute-Purge" cycle using torch.cuda.empty_cache() to stay under the 15GB limit.

- Error Handling: Include standard JSON error envelopes (code, message, session_id).

- Verification: Generate a corresponding PyTest or Jest unit test for the logic created to ensure ≥80% branch coverage.

OUTPUT FORMAT:

- Implementation Code

- Unit Test Suite

- Integration/Deployment Notes

QUALITY CHECK:

- Can tasks be assigned independently?

- Does every acceptance criterion map to at least one task?

- Are tasks small enough to complete and review safely?

### 13.3 Evidence for PRISM Gate (M4 → M5)

[ ] All core logic scripts include a "Prompt Version" header in the comments.

[ ] AI-generated code has been peer-reviewed for PRISM-S architectural compliance.

[ ] Unit test coverage for AI-generated modules is ≥ 80%.

[ ] Proof of "Load-Execute-Purge" implementation provided in all GPU-intensive tasks.